# GL-F247-001-project-entity-schema

Status: Active draft / schema anchor

Owner: Warwick

Drafted by: Fusion / ChatGPT

Created: 2026-07-09

Location: Fusion247 Brain / 00_System / Governance

Document ID: 1K8NdaXpwkHeBtn9YwB7pVWOSVGl4g769vlP2CS6ELSQ

## 1. Purpose

This guideline defines the Fusion247 business/project entity schema that sits on top of the myPKA runtime chassis.

It exists because Warwick is trying to evolve a copy of the vendor myPKA scaffold into Fusion247v2 without losing the business/project operating logic already created across separate Fusion247 documents.

This document is the bridge between:

- vendor myPKA as the runtime chassis;

- Fusion247 as Warwick's governed personal knowledge operating system;

- Project ManagAIr as the implementation-project delivery owner;

- the current Google Drive MVP project structure;

- the future local Markdown / Git / Codex / Claude Code migration.

It should prevent Fusion247 from repeatedly recreating the same idea in new chats, new folders or new agent documents.

## 2. Core conclusion

Fusion247 should not wait for a separate business-side scaffold from Tom / ICOR / myPKA.

The current working assumption is:

> myPKA is the base chassis. The business/project side emerges by extending the schema, templates, workstreams, specialist roles, connectors and cockpit/views.

In other words, Fusion247v2 is not a separate product beside myPKA. It is a governed derivative/fork of myPKA, extended with Fusion247's business/project schema and Warwick's operating doctrine.

The term `IPA` remains unconfirmed as official ICOR vocabulary. It may appear in Warwick's course/source notes, but Fusion247 control documents should use clearer terms unless direct course evidence proves the term:

- business/project domain

- BKM / Business Knowledge Management

- BPM / Business Project Management

- Project Implementation OS

- Fusion247 business/project layer

## 3. Relationship to existing control documents

This document does not replace the existing documents. It ties them together.

### 3.1 Existing documents this guideline depends on

- `F247.proposal.agent-skill-boundary-refactor - 2026-07-09`

- Defines the boundary between agent contracts, skills/SOPs, guidelines, templates, workstreams, runtime shims and plugins.

- Rule carried into this document: the agent is not the manual.

- `build.icor.md - Addendum B: chassis decision, schema extension & migration bootstrap`

- Records the accepted direction: adopt myPKA as runtime chassis and port Fusion247 governance into it.

- Names this guideline as the schema-extension mechanism.

- `build.icor.principles`

- Records the working interpretation that the same AI team / chassis can operate across personal and business/project domains, but the entity schema must differ.

- `F247.project-operating-ontology`

- Defines the repeatable implementation-project work map: source intake, classification, immutable preservation, extraction, project-stage mapping, register updates, QA and human approval.

- `F247.agent.project-manager-ai`

- Defines the project delivery specialist who owns implementation project governance.

- `F247 Drive Object Registry`

- Temporary control plane for locating canonical Drive objects until Fusion247 moves to local Markdown/Git/SQLite.

- `F247.proposal.mypka-gap-analysis - 2026-07-08`

- Captures known gaps between the vendor scaffold and Fusion247 governance needs.

- `NPL Concerto / BRK-NPL-001 project registers`

- Current worked example proving the need for project-level actions, decisions, risks/issues, changes, questions, milestones, sources and uncertainty tracking.

### 3.2 What this document adds

This guideline adds the missing business/project entity map:

- what entities exist;

- where they live;

- which agent owns schema discipline;

- which entities should be one-file-per-item;

- which entities may initially remain spreadsheet/register rows;

- how project material maps into a future myPKA-derived Fusion247v2;

- how not to confuse workstreams with business entities.

## 4. Boundary model: agent, skill, guideline, template, workstream

This document follows the boundary model from `F247.proposal.agent-skill-boundary-refactor - 2026-07-09`.

Use these definitions:

| Layer | Purpose | Example in this schema |

|---|---|---|

| Agent contract | Owns judgement, scope, boundaries and escalation | Project ManagAIr owns implementation-project governance |

| Skill / SOP | Repeatable procedure | Process a meeting transcript into project registers |

| Guideline | Shared durable rule | This document: entity schema and filing rules |

| Template | Output shape | Risk note, decision note, work package brief |

| Workstream | Larger multi-step or multi-agent workflow | Project intake, RAID review, handover pack creation |

| Runtime shim | Host-specific launcher | Future Claude Code / Codex file that points at the portable contract |

| Plugin / expansion | Packaged bundle | Future TubeAIR, CareerAIR or Project Delivery pack |

Do not put the full business/project operating model inside Project ManagAIr's agent contract. Project ManagAIr should reference this guideline and the relevant workstreams/templates.

## 5. Schema zones

Fusion247 should recognise four top-level schema zones.

### 5.1 Personal / My Life schema

This remains close to stock myPKA:

- Person

- Organization

- Project

- Goal

- Habit

- Topic

- Key Element

- Document

- Journal entry

These are suitable for Warwick's personal life, career, health, learning, family, long-term goals and general knowledge.

### 5.2 System / Governance schema

This is Fusion247's operating-control layer:

- Decision

- Guideline

- Agent contract

- Skill / SOP

- Workstream

- Template

- Register

- Review / QA report

- Open question

- Proposal

- Baseline

- Implementation plan

- Session log

This layer lives under system/governance areas, not inside customer/client project folders.

### 5.3 Business / Project schema

This is the missing business/project layer. It is used for Bellrock-style implementation projects, AI transformation work, Fusion247 build projects and future customer/project work.

Core entities:

- Client / Domain

- Project

- Stakeholder

- Source

- Meeting

- Requirement

- Assumption

- Constraint

- Work Package

- Deliverable

- Action

- Decision

- Risk

- Issue

- Change

- Dependency

- Open Question

- Milestone

- Configuration Note

- Test / UAT Evidence

- Training / Adoption Evidence

- Handover Item

- Lesson Learned

- Uncertainty

### 5.4 Execution / Workflow schema

These are not business facts. They are AI procedures for working on the facts:

- Project intake workstream

- Meeting transcript processing workstream

- Email/source intake workstream

- RAID review workstream

- Work package update workstream

- Status-report workstream

- Customer follow-up draft workstream

- Handover pack workstream

- QA review workstream

A workstream is how Fusion performs a repeatable job. It is not the same thing as a project, work package, decision or process entity.

## 6. Canonical project folder rule

During the Google Drive MVP, work implementation projects live under:

```text

05_Projects/Work Projects/[client-or-domain]/[project_id] - [project_name]

```

Example:

```text

05_Projects/Work Projects/Bellrock/BRK-NPL-001 - NPL Concerto Implementation

```

Raw project sources must live inside the project boundary, normally:

```text

01_Sources_Immutable

```

Do not file client/project meeting transcripts into generic YouTube, general transcript or personal knowledge folders.

Do not treat client implementation projects as ordinary personal `My Life` projects unless a future migration deliberately maps them there with a documented rule.

## 7. Future Fusion247v2 / myPKA mapping

When Fusion247 is copied into a vendor-mypKA-derived local scaffold, use this mapping as the initial target.

### 7.1 Vendor copy

Keep the upstream scaffold pristine:

```text

/vendor/icor-mypka/

```

Never edit this copy. It exists for diffing, reference and upstream update checks.

### 7.2 Fusion247v2 working copy

Create a working derivative/fork:

```text

/Fusion247v2/

```

This is the real working system.

### 7.3 Project area mapping

Preferred Fusion247v2 location:

```text

Fusion247v2/05_Projects/Work Projects/[client-or-domain]/[project_id] - [project_name]/

```

Alternative myPKA-native mapping, only if deliberately chosen later:

```text

Fusion247v2/PKM/Projects/Work/[client-or-domain]/[project_id] - [project_name]/

```

Current recommendation: preserve the existing Fusion247 `05_Projects` structure during migration. It is clearer for implementation work and already aligns with the Google Drive operating model.

## 8. Project folder substructure (Rev 2, 2026-07-09)

Enhanced in place from the mapped source scaffold F247.project-template.master.current (created 2026-07-05, 74 subfolders across 12 stages). That scaffold is superseded by this structure but preserved, not deleted, in 08_Archive/Superseded as a mapped source scaffold: no project-governance intent was dropped in this revision, only reorganised. Full stage-by-stage mapping is recorded in Session Log 2026-07-09.

A controlled implementation project should use this standard substructure unless a project template release supersedes it:

```text

00_Project_Inbox/

00_Project_Control/

01_Sources_Immutable/

02_Processed_Notes/

03_Plans/

04_Requirements_Scope/

05_Work_Packages/

06_Execution_and_Build_Log/

07_Risks_Issues_Changes_Decisions/

08_UAT_Training/

09_Reporting_QA_Comms/

10_Handover_Closure/

11_Archive/

```

Stage notes (each preserves a distinct governance capability, not merely a folder name):

- 00_Project_Inbox: unprocessed inputs, processed inputs, intake reports. Operationalises the intake routing rule in section 11, which previously had no folder home.

- 00_Project_Control: project metadata, document register, stakeholder register, benefits log, plus named control artefacts business case, project brief and comms plan. These four artefacts are not yet formal entities in section 9 but are real PM governance capability and must not be dropped.

- 03_Plans: implementation plan, stage plans, project schedule, resource plan, quality plan, change control approach. No entity in section 9 owns this; it is structural PM discipline distinct from any fact record and was previously undocumented in this guideline.

- 06_Execution_and_Build_Log: task register, kanban export, AI execution prompts, build log, checkpoint notes. Distinct from the Action entity: this is the AI-execution audit trail, not a business fact, and mirrors the Session Log discipline already used at Brain level.

- 09_Reporting_QA_Comms: status reports and communications alongside document reviews, stage gate reviews, QA notes and exception reports. QA is explicit in the stage name and must not be displaced by a comms-only framing; VerifiAIr and update QA own this stage per section 14.5.

- 11_Archive: superseded, deprecated, rejected as three distinct subfolders, matching the status vocabulary already used in F247.decision-log.

Where the existing approved project template uses slightly different names, Project ManagAIr must reconcile by meaning rather than creating duplicate folders.

## 9. Business/project entity definitions

### 9.1 Client / Domain

Definition: the organisation, employer, customer, practice area or business domain that owns or contextualises one or more projects.

Examples:

- Bellrock

- Fusion247

- Personal / Career

- Future consulting customer

Default home:

```text

05_Projects/Work Projects/[client-or-domain]/

```

Minimum fields:

- client_id

- name

- type

- relationship_to_warwick

- active_projects

- key_contacts

- notes

### 9.2 Project

Definition: a bounded piece of work with its own objective, sources, decisions, risks, actions, deliverables and closure state.

Example:

```text

BRK-NPL-001 - NPL Concerto Implementation

```

Minimum fields:

- project_id

- project_name

- client_or_domain

- status

- owner

- sponsor

- start_date

- target_go_live

- source_folder

- register_location

- related_workstreams

- last_reviewed

Project ID rule:

```text

[DOMAIN]-[SHORTNAME]-[NNN]

```

Example:

```text

BRK-NPL-001

```

### 9.3 Stakeholder

Definition: a person or group with influence, responsibility, sign-off, information needs or delivery impact inside a project.

Minimum fields:

- stakeholder_id

- name

- organisation

- role

- project_id

- influence_level

- involvement

- communication_notes

- source_ref

Stakeholders may also link to CRM/People or Organizations if those entities exist.

### 9.4 Source

Definition: immutable or semi-immutable evidence used to derive project knowledge.

Examples:

- meeting transcript

- email

- contract

- SoW

- sales handover

- screenshot

- customer document

- workbook

- Teams recording transcript

Minimum fields:

- source_id

- project_id

- source_type

- title

- date_received

- source_location

- processed_status

- processed_by

- extracted_entities

- confidence

- source_hash if available

Rule: raw sources are never silently rewritten. Processed notes link back to source references.

### 9.5 Meeting

Definition: a project interaction involving spoken discussion, decisions, questions, risks, actions or requirements.

Minimum fields:

- meeting_id

- project_id

- date

- attendees

- purpose

- source_ref

- related_work_packages

- extracted_actions

- extracted_decisions

- extracted_risks_issues

- extracted_questions

Meeting notes belong inside the project, not in generic daily notes unless the daily note merely links to them.

### 9.6 Requirement

Definition: a capability, behaviour, rule, workflow, data need or acceptance condition required for the project outcome.

Minimum fields:

- requirement_id

- project_id

- source_ref

- description

- module_or_area

- priority

- status

- acceptance_criteria

- linked_work_package

- linked_decisions

- linked_changes

### 9.7 Assumption

Definition: something believed to be true for planning or delivery, but not yet fully proven or externally confirmed.

Minimum fields:

- assumption_id

- project_id

- statement

- owner

- status

- validation_needed

- impact_if_false

- source_ref

### 9.8 Constraint

Definition: a limitation that affects project delivery.

Examples:

- contractual boundary

- access restriction

- product limitation

- customer policy

- budget/timeline constraint

- data/security constraint

Minimum fields:

- constraint_id

- project_id

- statement

- type

- impact

- owner

- source_ref

- linked_risks

### 9.9 Work Package

Definition: a controlled delivery unit that can be planned, built, tested, trained and closed.

Examples:

- Helpdesk configuration

- PPM setup

- Contractor/supplier model

- SSO

- Stock

- Permits

- Reporting

- Data import

Minimum fields:

- work_package_id

- project_id

- name

- module_or_area

- status

- owner

- scope

- inputs

- outputs

- acceptance_criteria

- linked_requirements

- linked_actions

- linked_risks_issues

- linked_decisions

- source_refs

Rule: work packages are first-class entities. Do not bury important work package facts only in a meeting note.

### 9.10 Deliverable

Definition: an output created for the project.

Examples:

- project brief

- PRD

- configuration workbook

- training deck

- UAT script

- handover pack

- customer status update

- decision summary

Minimum fields:

- deliverable_id

- project_id

- title

- type

- status

- owner

- due_date

- linked_work_package

- source_refs

- approval_status

- location

### 9.11 Action

Definition: a task or follow-up that must be done by someone.

Minimum fields:

- action_id

- project_id

- description

- owner

- due_date

- status

- priority

- source_ref

- linked_decision

- linked_risk_issue

- linked_work_package

- updated_from_source

Actions may start as spreadsheet/register rows during the Drive MVP. Post-migration, high-value or cross-project actions may become file-per-task in `Team Knowledge/tasks/`.

### 9.12 Decision

Definition: a chosen project direction that resolves ambiguity or commits the project to a course of action.

Minimum fields:

- decision_id

- project_id

- date

- decision

- rationale

- decider

- status

- supersedes

- superseded_by

- implications

- source_ref

Rule: decisions that affect scope, workflow, configuration, commercial position, customer expectation or future traceability should be first-class and source-linked.

### 9.13 Risk

Definition: an uncertain future event or condition that could affect project outcome.

Minimum fields:

- risk_id

- project_id

- description

- cause

- impact

- probability

- severity

- owner

- mitigation

- status

- source_ref

- linked_actions

### 9.14 Issue

Definition: a current problem already affecting delivery.

Minimum fields:

- issue_id

- project_id

- description

- impact

- owner

- status

- resolution_plan

- source_ref

- linked_actions

- linked_changes

Risk/issue split rule: if it might happen, risk. If it is already happening, issue.

### 9.15 Change

Definition: a requested, proposed, approved or rejected alteration to scope, configuration, plan, timeline, cost, quality or expectation.

Minimum fields:

- change_id

- project_id

- requested_by

- date

- description

- reason

- impact_scope

- impact_time

- impact_cost

- impact_quality

- status

- decision_ref

- source_ref

### 9.16 Dependency

Definition: something outside direct control that another task, work package or milestone relies on.

Minimum fields:

- dependency_id

- project_id

- description

- dependency_type

- owner

- needed_by

- status

- impact_if_late

- linked_work_package

- source_ref

### 9.17 Open Question

Definition: a question requiring clarification, decision, evidence or customer/internal answer before progress can be considered stable.

Minimum fields:

- question_id

- project_id

- question

- raised_by

- owner

- status

- answer

- answered_date

- source_ref

- linked_requirement

- linked_work_package

### 9.18 Milestone

Definition: a significant project date, gate or completion point.

Minimum fields:

- milestone_id

- project_id

- name

- target_date

- actual_date

- status

- owner

- dependency_refs

- evidence_ref

### 9.19 Configuration Note

Definition: a project-specific note about how a system/module/configuration decision was built or should behave.

Minimum fields:

- config_note_id

- project_id

- module_or_area

- description

- reason

- related_requirement

- related_decision

- source_ref

- evidence_location

### 9.20 Test / UAT Evidence

Definition: evidence that a requirement, workflow, configuration or work package was tested or accepted/rejected.

Minimum fields:

- test_id

- project_id

- requirement_id

- work_package_id

- test_description

- result

- tester

- date

- defects_or_issues

- evidence_ref

### 9.21 Training / Adoption Evidence

Definition: evidence relating to training needs, training delivery, user adoption, readiness or handover capability.

Minimum fields:

- training_id

- project_id

- audience

- topic

- date

- status

- material_location

- adoption_risk

- feedback

- source_ref

### 9.22 Handover Item

Definition: a required item for support transition, project closure or future maintainability.

Minimum fields:

- handover_id

- project_id

- item

- owner

- status

- location

- acceptance_status

- linked_work_package

- source_ref

### 9.23 Lesson Learned

Definition: durable learning extracted from project delivery that may improve future projects, Fusion247 templates, workstreams or Warwick's consulting practice.

Minimum fields:

- lesson_id

- project_id

- lesson

- context

- recommendation

- reusable_scope

- source_ref

- promoted_to_knowledge

### 9.24 Uncertainty

Definition: an explicit uncertainty created when AI extraction is not confident enough to promote a fact into a decision, action, risk, issue or requirement.

Minimum fields:

- uncertainty_id

- project_id

- source_ref

- uncertain_statement

- why_uncertain

- proposed_resolution

- owner

- status

Rule: uncertainty is better than false certainty. If the AI is unsure, record the uncertainty and route for review.

### 9.25 Benefit

Definition: a measurable positive outcome the project is expected to deliver, tracked from business case commitment through to post-go-live realisation. Added 2026-07-09 from the mapped source scaffold, which tracked benefits at two touchpoints (control-stage log, closure-stage notes); no prior entity in this guideline covered it.

Minimum fields:

- benefit_id

- project_id

- description

- baseline_metric

- target_metric

- owner

- realisation_status

- realisation_date

- evidence_ref

- source_ref

Rule: benefits are tracked at two points minimum: committed in the business case (00_Project_Control), confirmed at project closure (10_Handover_Closure).

## 10. One-file-per-item vs register-row rule

Use one-file-per-item when the item:

- may need to be linked across projects;

- is strategically important;

- may be superseded;

- needs a narrative explanation;

- will be reused as knowledge;

- has multiple source references;

- needs human approval;

- is likely to survive beyond the immediate project.

A spreadsheet/register row is acceptable when the item:

- is simple;

- is high-volume;

- is project-local only;

- does not need narrative context;

- is still in early extraction/review;

- is easier to triage in a table during the Drive MVP.

Default rule:

- Decisions: one-file-per-item where important; row acceptable for early project register.

- Risks/issues: row acceptable first; one-file-per-item for major/high-risk items.

- Work packages: one-file-per-item.

- Sources: register row plus immutable raw file.

- Actions: register row or task file depending on execution system.

- Lessons learned: one-file-per-item if reusable.

## 11. Project intake routing rule

When a new source arrives, Fusion must classify it before writing derived knowledge.

Ask:

1. Is this a personal/life/career/health/general knowledge item?

2. Is this a system/governance/build item for Fusion247 itself?

3. Is this a client/work/project item?

4. Is this an execution instruction, task or workstream trigger?

If project-related, identify:

- project_id or alias;

- client/domain;

- project folder;

- source type;

- source location;

- likely stage;

- likely work package;

- required register updates;

- whether human approval is required before customer-facing output.

If the project alias is ambiguous, stop and ask for the project boundary. Do not create a duplicate project folder.

## 12. Workstreams required by this schema

The following workstreams should exist or be created as candidate docs:

- `F247.workstream.project-intake`

- `F247.workstream.project-meeting-transcript-processing`

- `F247.workstream.project-email-intake`

- `F247.workstream.project-register-update`

- `F247.workstream.raid-review`

- `F247.workstream.work-package-update`

- `F247.workstream.customer-follow-up-draft`

- `F247.workstream.project-status-report`

- `F247.workstream.handover-pack`

- `F247.workstream.project-qa-review`

These workstreams should point to this guideline for schema rules rather than defining entity structures themselves.

## 13. Templates required by this schema

Candidate templates to create or reconcile:

- `F247.template.project-metadata`

- `F247.template.project-source-note`

- `F247.template.project-meeting-note`

- `F247.template.project-requirement`

- `F247.template.project-assumption`

- `F247.template.project-constraint`

- `F247.template.work-package`

- `F247.template.project-deliverable`

- `F247.template.project-action`

- `F247.template.project-decision`

- `F247.template.project-risk`

- `F247.template.project-issue`

- `F247.template.project-change`

- `F247.template.project-dependency`

- `F247.template.project-open-question`

- `F247.template.project-milestone`

- `F247.template.project-configuration-note`

- `F247.template.project-uat-evidence`

- `F247.template.project-training-evidence`

- `F247.template.project-handover-item`

- `F247.template.project-lesson-learned`

- `F247.template.project-uncertainty`

Before creating new templates, Project ManagAIr must check the existing template pack and avoid duplicates.

## 14. Agent ownership

### 14.1 Larry / Hey Fusion

Owns routing and orchestration. Does not invent schema silently.

### 14.2 Project ManagAIr

Owns business/project implementation governance, project folder boundaries, work package logic, register discipline and project-facing outputs.

### 14.3 CategorisAIr / Penn equivalent

Owns source classification, source-to-WIKI/source-to-project extraction and handoff into the correct project/domain.

### 14.4 Silas equivalent

Owns frontmatter/schema integrity, schema drift prevention, migration to SQLite and import discipline.

### 14.5 VerifiAIr and /update QA

Own QA against this guideline, especially:

- duplicate project/entity creation;

- wrong folder boundary;

- missing source references;

- invented facts;

- agent/skill boundary drift;

- schema drift;

- project facts leaking into generic knowledge areas.

## 15. NPL worked example

The NPL Concerto implementation is the current worked example.

Project:

```text

BRK-NPL-001 - NPL Concerto Implementation

```

Recommended location:

```text

05_Projects/Work Projects/Bellrock/BRK-NPL-001 - NPL Concerto Implementation/

```

Register ID pattern:

```text

NPL-D-xxx = decisions

NPL-A-xxx = actions

NPL-R-xxx = risks/issues

NPL-C-xxx = config changes

NPL-Q-xxx = open questions

NPL-M-xxx = milestones

SRC-xxx = sources

NPL-U-xxx = uncertainty

```

Example entity mapping:

- source: meeting transcript S001

- decision: NPL-D-001 subcontractors represented as supplier operatives, not Concerto/Orchestrate users

- action: NPL-A-xxx upload subcontractor business names

- work package: subcontractor / supplier operative operating model

- constraint: NPL will not grant system access to non-NPL email addresses

- change/config note: subcontractor upload via user template and supplier portal behaviour

The value of this example is not the specific NPL content. It proves the schema needs decisions, actions, constraints, work packages, configuration notes and source anchoring.

## 16. Fusion247v2 bootstrap instruction

When Warwick has laptop/Codex/Claude Code available, the bootstrap instruction for the migration should be:

```text

Create a working copy of the vendor myPKA scaffold called Fusion247v2. Keep /vendor/icor-mypka pristine and untouched. Ingest the Fusion247 build/control documents one by one, starting with the PRD, implementation plan, build.icor docs, Addendum B, F247.proposal.agent-skill-boundary-refactor, this GL-F247-001-project-entity-schema, F247.project-operating-ontology, F247.agent.registry, F247 Drive Object Registry, F247.decision-log, Session Log and the current project template pack. Do not rewrite everything. Port the doctrine into the myPKA chassis by creating namespaced GL-F247, SOP-F247, WS-F247 and F247.template files. Preserve source provenance. Ask before replacing any existing vendor file. Update manifest/user_state_paths for custom Fusion247 files so scaffold updates do not overwrite them.

```

## 17. Non-goals

This guideline does not:

- approve a full rebuild immediately;

- replace the PRD;

- replace `F247.project-operating-ontology`;

- replace the agent/skill boundary refactor proposal;

- define every template body in full;

- confirm Tom's official business-side vocabulary;

- authorise broad Drive restructuring;

- authorise deletion of existing documents.

## 18. Open questions

1. Should Fusion247 standardise on `BKM/BPM` language or continue using `business/project layer` only?

2. Should work projects remain under `05_Projects/Work Projects` after local myPKA migration, or map under `PKM/Projects/Work`?

3. Which entity types must become one-file-per-item immediately, and which can remain register rows during the Drive MVP?

4. Should `Issue` be separate from `Risk` in all templates, or combined in early registers?

5. Should `Configuration Note` become a first-class entity or remain under work package notes?

6. Should `Uncertainty` be a standalone entity type or only a register category?

7. What is the first ratified worked example: NPL, AsdAIr, YouTube ingress or another controlled project?

## 19. Immediate next actions

1. Register this document in the F247 Drive Object Registry.

2. Add it to `F247.master.index` as a governance/schema guideline.

3. Add a short Session Log note that the document was created.

4. Do not create all listed templates yet. First reconcile against the existing project template pack.

5. Use this guideline when processing future NPL/project material.

6. When Codex/laptop is available, use this document as one of the first ingestion files for Fusion247v2.

## 20. Operating principle

Fusion247 does not need to remember everything in chat.

The system must remember through controlled documents, source references, registries and session logs.

This guideline exists because Warwick should not have to keep the whole architecture in his head while stuck without Larry, Codex and a laptop.

The Brain should carry the structure. Warwick should carry the intent.