# QA remedial update — 2026-07-06

- Master template folder moved to neutral location: `05_Projects/00_Project_Templates/F247.project-template.master.current`.

- Master template folder URL remains: https://drive.google.com/drive/folders/14J3bzqACEPFG-CoCqwI93HU2yZAovv1s

- This corrects the earlier Bellrock-specific placement. The scaffold is candidate v0.2 pending review, not an approved immutable release.

---

# Master project folder set created — 2026-07-06

- Physical master folder tree created at `05_Projects/00_Project_Templates/F247.project-template.master.current`.

- Folder URL: https://drive.google.com/drive/folders/14J3bzqACEPFG-CoCqwI93HU2yZAovv1s

- This is a living current template, not yet an approved immutable release.

- See `F247.project-operating-ontology` for the controlling reference and project-copy rules.

---

# Project operating ontology update — 2026-07-05

- `F247.proje  00_Project_Inbox

unprocessed-inputs

processed-inputs

intake-reports

ct-operating-ontology` is now the controlling work map for project-stage, source-intake, work-package, register-update and QA behaviour inside implementation project folders.

- Future work project folders should live under `05_Projects/Work Projects/[client-or-domain]/[project_id] - [project_name]`.

- Add `00_Project_Inbox` to every future project instance as the landing zone for unprocessed project-specific emails, Teams transcripts, written notes and source drops.

- The folder scaffold remains the physical structure. The ontology defines what each input should trigger and how each stage, work package and register links together.

---

# Update — 2026-07-02

- Added `00_Project_Inbox` to the project template pattern.

- Added explicit project and work package completion log rules.

- Change log belongs under project risk/issue/change/decision control.

- Project completion log belongs under handover and closure.

- Work package completion log belongs inside each work package folder.

- Project-specific input must land in the active project inbox before classification.

---

# F247.template.project-folder-structure

> Purpose: Standard folder scaffold for future implementation projects created under 05_Projects.

---

## Metadata

- Document title: F247.template.project-folder-structure

- Status: Active draft

- Created date: 2026-07-02

- Review status: AI-created; requires Warwick review

- Template pack: [[F247.template.project-management]]

- Related agent: [[F247.agent.project-manager-ai]]

---

## Instance Naming Pattern

Future projects should be created under:

```text

05_Projects/[client-or-domain]/[project_id] - [project_name]

```

Example:

```text

05_Projects/Bellrock/BRK-001 - North Bristol Concerto Implementation

```

---

## Project Folder Scaffold

```text

[project_id] - [project_name]

00_Project_Control

project-metadata

document-register

project-brief

business-case

benefits-log

stakeholder-register

communication-plan

01_Sources_Immutable

contract-and-scope

meeting-transcripts

emails-and-decisions

customer-documents

screenshots-and-evidence

exports

02_PRD_and_Requirements

prd

requirements-log

assumptions

constraints

acceptance-criteria

03_Plans

implementation-plan

stage-plans

project-schedule

resource-plan

quality-plan

change-control-approach

04_Work_Packages

00_work-package-index

WP01_[name]

WP02_[name]

WP03_[name]

05_Tasks_and_Execution

task-register

kanban-export

ai-execution-prompts

build-log

checkpoint-notes

06_Risks_Issues_Changes_Decisions

risk-register

issue-register

change-log

decision-log

dependency-log

lessons-log

07_Training_UAT_Adoption

training-plan

training-agendas

user-guides

uat-plan

uat-scripts

adoption-readiness

08_Reporting_QA

status-reports

document-reviews

stage-gate-reviews

qa-notes

exception-reports

09_Handover_and_Closure

support-handover

go-live-readiness

closure-report

benefits-review-notes

lessons-learned

10_Archive

superseded

deprecated

rejected

```

---

## Folder Rules

- 01_Sources_Immutable is evidence. Do not modify source material.

- 02 to 09 contain living project artefacts that may evolve with provenance.

- 10_Archive is for superseded project artefacts, not deletion.

- Work packages must sit in 04_Work_Packages and link to task register entries in 05_Tasks_and_Execution.

- Decisions and changes must sit in 06_Risks_Issues_Changes_Decisions and link back to source evidence.

---

## Project Manager AI Startup Checklist

When creating a new project, Project Manager AI should:

1. create the scaffold under 05_Projects

2. create project metadata

3. create document register

4. create empty decision, change, risk, issue and task registers

5. create a draft PRD only when source evidence exists

6. create a draft implementation plan only when scope and constraints are known

7. create work package placeholders only after PRD sections or delivery modules are clear

8. record missing inputs as open questions, not assumptions

---

## Isolation Check

Before writing to any folder, confirm:

- active project_id matches the destination folder

- document metadata matches the project_id

- the artefact is being created in the correct folder type

- no facts are being pulled from another project without explicit source approval