Absolutely, mate. Nothing has been built yet — what follows is the implementation plan I would use to turn this into a controlled, reusable Project ManagAIr capability without creating a token incinerator.

Build objective

Create four reusable skills:

1. Project Meeting Prep

2. Implementation & Configuration Guide

3. Meeting Summary

4. Consultant Summary

All four will run from a shared structured evidence base, with the transcript treated as the immutable source and only reread where it adds genuine value.

---

Phase 1 — Define the source hierarchy

First, I will formalise which sources are authoritative and what each one is allowed to contribute.

Source tiers

Tier 1 — Contractual authority

These define what Bellrock and NPL are actually committed to deliver:

Contract

Statement of Work

Schedules

Change Requests

Functional specification

Agreed scope documents

Formal acceptance criteria

These take precedence over workshop discussion where there is a conflict.

Tier 2 — Approved project baseline

These define the agreed implementation design:

Signed-off requirements

Solution design

Configuration workbook

Approved process maps

RAID decisions

UAT scope

Milestones

Tier 3 — Project evidence

These capture what was said or demonstrated:

VTT transcripts

Emails

Meeting notes

Screenshots

Training recordings

Workshop outputs

Tier 4 — Structured project knowledge

These are extracted from the evidence:

Decisions

Actions

Risks/issues

Open questions

Configuration changes

Milestones

Meeting metadata

Deliverables

Dependencies

Tier 5 — Generated outputs

These are products created from the structured knowledge:

Meeting prep

Configuration guide

Meeting summary

Consultant summary

Status reports

Steering updates

The rule will be:

> Authority defines obligation. Evidence proves what happened. Registers organise the facts. Skills generate the outputs.

---

Phase 2 — Add the missing contract and baseline structure

The project folder needs a proper controlled home for contractual and baseline documents.

Proposed project structure

NPL Concerto Implementation

│

├── 01_Sources_Immutable

│   ├── Meetings

│   ├── Emails

│   ├── Transcripts

│   └── Recordings

│

├── 02_Project_Baseline

│   ├── Contract

│   ├── Statement_of_Work

│   ├── Requirements

│   ├── Functional_Specification

│   ├── Solution_Design

│   ├── Change_Requests

│   ├── Assumptions

│   └── Out_of_Scope

│

├── 03_Project_Registers

│   ├── Project_Registers

│   └── Deliverables_Register

│

├── 04_Implementation

│   ├── Configuration_Guides

│   ├── Process_Design

│   └── Test_Evidence

│

├── 05_Meetings

│   ├── Meeting_Summaries

│   ├── Consultant_Summaries

│   └── Meeting_Prep

│

└── 09_Reporting_QA_Comms

├── 01_Writes

└── 02_Verifications

The existing project structure should be extended carefully rather than reinvented. The contract folder is the important missing piece.

---

Phase 3 — Expand the project registers

The current registers are good, but they need richer fields so downstream skills do not have to keep reopening the transcript.

Existing registers retained

Decisions

Actions

Risks and Issues

Configuration Changes

Open Questions

Milestones

Sources

Uncertainty

Entities

New registers to add

1. Meeting Metadata

One row per meeting:

Meeting ID

Date

Title

Purpose

Attendees

Work package

Source transcript

Executive outcome

Topics covered

Overall confidence

Extraction status

QA status

2. Deliverables Register

This will connect the contract to delivery activity:

Deliverable ID

Deliverable

Contract/SOW source

Clause or schedule

Mandatory or optional

Owner

Due date

Status

Acceptance criteria

Evidence required

Related risks

Related actions

Related configuration

Change-control status

3. Requirements Register

For functional and operational requirements:

Requirement ID

Requirement

Source

Source clause or transcript anchor

Contractual / business / inferred

Priority

Acceptance criteria

Configuration area

Test scenario

Status

Owner

4. Dependencies Register

To explicitly capture relationships:

Dependency ID

Source item

Relationship type

Target item

Description

Criticality

Status

Examples:

NPL-A-005 depends_on NPL-Q-008

NPL-R-023 caused_by NPL-R-001

NPL-C-014 implements NPL-D-011

NPL-M-006 blocked_by NPL-R-001

NPL-R-015 affects DEL-004

---

Phase 4 — Improve the transcript extraction skill

This is the core improvement.

The transcript should still normally be read once, but that one read needs to capture enough detail for all four outputs.

Extraction principles

The extractor will:

Capture only statements supported by the source.

Separate fact from interpretation.

Preserve speaker attribution.

Record exact transcript anchors.

Record uncertainty rather than filling gaps.

Capture implementation detail, not merely topic labels.

Link related actions, risks, decisions and configuration items.

Check statements against the contract where relevant.

Flag apparent scope conflict.

Flag items that require transcript rereading later.

New configuration-entry structure

Instead of:

> Configure permit expiry notifications.

It should capture:

Configuration area

Current state

Required end state

Specific setting or object

Environment

Configuration steps discussed

Business rationale

Dependencies

Decision required

Validation method

Owner

Due date

Transcript anchor

Confidence

Inference flag

Example:

Configuration area: Permit expiry notifications

Current state:

Expired permits move to Expired status, but notification ownership is not confirmed.

Required end state:

Named operational recipients receive notification or scheduled reporting for expired permits.

Configuration required:

- Confirm notification mechanism

- Configure recipients

- Configure dashboard/report visibility

- Test expiry scenario

- Confirm escalation route

Validation:

Create test permit, allow or simulate expiry, confirm status, notification and owner response.

Source:

SRC-002, Warwick 00:23:42–00:25:30

Confidence:

High

Inference:

No

That gives Skill 2 enough detail without reopening the VTT.

---

Phase 5 — Introduce evidence and confidence controls

Every extracted item will carry three separate judgements.

1. Evidence type

Direct statement

Demonstrated configuration

Agreed decision

Suggested option

Assumption

Inference

Unresolved discussion

2. Confidence

High

Medium

Low

Percentages can be misleadingly scientific, so I would use named bands with reasons.

3. Transcript reread flag

Not required

Recommended

Mandatory

Mandatory reread triggers

The output skill must reopen the transcript when:

The item is marked low confidence.

Speaker attribution matters.

Tone or consensus matters.

There is contradictory discussion.

The register contains an inference.

The output is intended to state that something was “agreed”.

A contract obligation may conflict with the meeting.

The exact implementation steps were not captured.

The user specifically requests transcript-level fidelity.

This prevents both hallucination and needless rereading.

---

Phase 6 — Build the four skills

Skill 1 — Project Meeting Prep

Primary sources

Risks/issues

Actions

Decisions

Open questions

Milestones

Deliverables

Dependencies

Recent configuration changes

Transcript use

Normally none.

Output

Top priorities

Decisions needed

Blockers

Overdue actions

Contractual exposure

Questions to ask

Suggested meeting order

Warwick-owned actions

Customer-owned actions

Rule

Rank by:

1. Contractual impact

2. Safety/compliance impact

3. Go-live impact

4. Critical-path impact

5. Operational impact

6. Urgency

7. Effort

---

Skill 2 — Implementation & Configuration Guide

Primary sources

Configuration Changes register

Decisions

Requirements

Risks

Open questions

Deliverables

Product knowledge

Approved solution design

Transcript use

Only where:

Configuration instructions are incomplete.

A demonstration needs reconstructing.

The register contains uncertainty.

Multiple options were discussed without a clear decision.

Output structure

For each configuration item:

Objective

Current state

Required state

Configuration steps

Environment

Dependencies

Validation checks

Risks

Owner

Status

Source evidence

Outstanding decision

This becomes a practical implementation checklist, not merely a list of actions.

---

Skill 3 — Meeting Summary

Primary sources

Meeting Metadata

Decisions

Actions

Risks

Open questions

Configuration changes

Milestones

Transcript use

Targeted reread only, not full reread by default.

The skill will reopen specific transcript sections when:

An agreement needs exact confirmation.

Attendees or roles are uncertain.

A risk summary lacks context.

The register marks an inference.

The summary needs accurate wording around disputed items.

Output

Attendees

Purpose

Executive summary

Areas covered

Decisions

Risks

Actions and owners

Open questions

Next steps

Writing rule

No claims such as:

“The team agreed”

“No blockers were identified”

“The solution meets requirements”

“The workshop confirmed”

unless the evidence explicitly supports them.

That was the weak point in the previous draft.

---

Skill 4 — Consultant Summary

Primary sources

Everything used by Meeting Summary

Contract and SOW

Requirements and deliverables

Selected transcript sections

Transcript use

Yes, but selectively.

This skill needs more nuance because it is intended to explain:

What the meeting means

Where confidence is strong or weak

Where stakeholders appeared aligned

What decisions materially affect delivery

Where Bellrock may be exposed

What Warwick should escalate

Output

Delivery interpretation

Stakeholder alignment

Scope implications

Commercial implications

Product limitations

Implementation implications

Recommended next moves

Matters requiring escalation

Rule

Any interpretation must be visibly separated from the factual meeting record.

For example:

Recorded fact:

NPL requires multi-day contractor work to be supported.

Consultant interpretation:

The current 12-hour expiry model may create either compliance exposure or significant administrative overhead unless a daily reassessment process is agreed.

That gives you humanity without disguising opinion as fact.

---

Phase 7 — Build a shared evidence pack

To avoid rereading the VTT three times, the extraction process will create one reusable meeting evidence pack.

Evidence pack contents

Meeting metadata

Structured summary

Speaker index

Topic index

Key transcript extracts

Decisions

Actions

Risks

Configuration details

Contradictions

Low-confidence items

Contract references

Unresolved items

Each later skill reads the evidence pack first.

Only the required transcript passages are reopened.

This gives the best balance:

One full transcript read

Multiple structured outputs

Targeted evidence checks

No repeated token bonfire

---

Phase 8 — Add contract cross-referencing

When the contract and SOW are added, I will run a dedicated baseline extraction.

Contract extraction outputs

Deliverables

Milestones

Responsibilities

Assumptions

Exclusions

Dependencies

Acceptance criteria

Customer obligations

Bellrock obligations

Commercial boundaries

Environment commitments

Training commitments

Data migration commitments

Support handover requirements

Change-control clauses

Then project records can be cross-referenced.

Examples:

Risk NPL-R-001 affects contractual deliverable DEL-006

Action NPL-A-019 protects environment obligation DEL-011

Question NPL-Q-013 may represent out-of-scope requirement

Decision NPL-D-022 requires formal change control

This is where the system starts answering the really useful questions:

What must we deliver?

What is the customer responsible for?

What is blocked by customer dependency?

What has been requested but is not contracted?

Which current risks threaten contractual completion?

Which requirements need a change request?

What can Bellrock legitimately say is out of scope?

Lovely, brutal, contractual clarity. 🤣

---

Phase 9 — Add QA and anti-embellishment checks

Each generated output will pass through a verification step.

QA checks

Is every decision supported by evidence?

Is every owner explicitly stated or clearly marked proposed?

Are inferred attendees excluded?

Are “agreed”, “confirmed” and “approved” used correctly?

Are contract obligations accurately represented?

Are unresolved discussions accidentally presented as decisions?

Are product capabilities distinguished from proposed processes?

Are risks ranked consistently?

Are configuration instructions sufficiently specific?

Are dates and environments correct?

Are facts separated from consultant interpretation?

Output labels

Each generated document should include a discreet internal status:

Draft – unverified

Evidence checked

Contract checked

Customer-ready

This does not necessarily need to appear in the customer-facing version, but it should exist in the QA record.

---

Phase 10 — Pilot against the NPL PTW session

The PTW transcript is the perfect test case.

I would use it to produce:

1. A rebuilt evidence pack

2. Enhanced register entries

3. Meeting Prep

4. Configuration Guide

5. Factual Meeting Summary

6. Consultant Summary

7. Contract-impact view, once the contract is loaded

Then compare those outputs against the versions already produced.

Pilot acceptance criteria

The pilot passes when:

No unsupported claims appear.

All named decisions trace to evidence.

All actions have owners marked as confirmed or unconfirmed.

Configuration actions contain validation steps.

Meeting Summary does not embellish.

Consultant Summary clearly distinguishes interpretation.

Contract obligations are cross-referenced.

The VTT is read once in full.

Subsequent rereads are targeted only.

All four outputs remain consistent with one another.

---

Phase 11 — Package the skills

Each skill will have:

Purpose

Trigger phrases

Inputs

Source priority

Required registers

Transcript reread rules

Contract-check rules

Output template

Ranking logic

Confidence rules

QA checklist

File naming convention

Save destination

Example command set:

/project-meeting-prep NPL

/configuration-guide NPL PTW

/meeting-summary SRC-002

/consultant-summary SRC-002

Or in normal language:

> Prepare me for tomorrow’s NPL review.

> Generate the PTW implementation configuration checklist.

> Produce customer-ready meeting minutes for the PTW workshop.

> Give me a consultant’s assessment of the PTW workshop.

---

Phase 12 — Document the operating procedure

Finally, I will document how the whole workflow operates:

Source arrives

→ source registered

→ transcript extracted once

→ registers updated

→ dependencies linked

→ contract cross-check performed

→ evidence pack generated

→ QA completed

→ outputs generated

→ targeted reread if triggered

→ final output saved

This becomes the formal Project ManagAIr meeting-intelligence SOP.

Build sequence

The sensible order is:

1. Add baseline/contract folder structure

2. Create Deliverables and Meeting Metadata registers

3. Extend Configuration Changes schema

4. Add evidence/confidence fields

5. Upgrade transcript extraction prompt

6. Add relationship-linking pass

7. Build Meeting Prep skill

8. Build Configuration Guide skill

9. Build Meeting Summary skill

10. Build Consultant Summary skill

11. Build contract extraction and cross-reference skill

12. Pilot everything against NPL PTW

13. Run QA

14. Promote to reusable Fusion247 skills

Final design decision

Do not reread the full VTT three times.

Use:

One high-quality full extraction

One reusable evidence pack

Richer registers

Targeted transcript rereads only where confidence or nuance requires it

That gives us Copilot-level factual discipline without sacrificing the human, useful writing that makes the outputs worth reading.

No, we are not moving away from Tom’s myPKA. The Google Sheets are a useful Drive-MVP control surface, but they should not quietly become the permanent brain.

The existing schema document already says myPKA remains the base chassis, Fusion247 extends it with the business/project entity layer, and the current Drive registers are transitional until the local Markdown/Git/SQLite migration.

My final recommendation

1. Keep the existing project folder structure

Do not introduce my earlier separate 02_Project_Baseline, 03_Project_Registers, 04_Implementation, 05_Meetings structure. Those capabilities already fit inside the current schema.

I would settle on this:

BRK-NPL-001 - NPL Concerto Implementation/

│

├── 00_Project_Inbox/

│   ├── Unprocessed/

│   ├── Processed/

│   └── Intake_Reports/

│

├── 01_Sources_Immutable/

│   ├── Contracts_and_Commercial/

│   ├── Statements_of_Work/

│   ├── Sales_Handover/

│   ├── Meeting_Transcripts/

│   ├── Emails/

│   ├── Customer_Documents/

│   ├── Recordings/

│   └── Screenshots_and_Exports/

│

├── 02_Processed_Notes/

│   ├── Meeting_Evidence_Packs/

│   ├── Meeting_Summaries/

│   ├── Consultant_Assessments/

│   ├── Source_Extraction_Notes/

│   └── Research_and_Analysis/

│

├── 03_Plans/

│   ├── Implementation_Plan/

│   ├── Project_Schedule/

│   ├── Stage_Plans/

│   ├── Resource_Plan/

│   └── Quality_and_Change_Approach/

│

├── 04_Requirements_Scope/

│   ├── Contract_and_Scope_Baseline/

│   ├── Requirements/

│   ├── Deliverables/

│   ├── Acceptance_Criteria/

│   ├── Assumptions/

│   ├── Constraints/

│   └── Out_of_Scope_and_Clarifications/

│

├── 05_Work_Packages/

│   ├── WP-xxx Helpdesk/

│   ├── WP-xxx PPM/

│   ├── WP-xxx Permit_to_Work/

│   ├── WP-xxx SSO/

│   └── etc.

│

├── 06_Execution_and_Build_Log/

│   ├── Configuration_Register/

│   ├── Build_Notes/

│   ├── Implementation_Checklists/

│   ├── Task_Register/

│   ├── Environment_Logs/

│   └── Checkpoint_Notes/

│

├── 07_Risks_Issues_Changes_Decisions/

│   ├── Project_Registers/

│   ├── Major_Risks_and_Issues/

│   ├── Material_Decisions/

│   └── Change_Records/

│

├── 08_UAT_Training/

│   ├── UAT/

│   ├── Training/

│   ├── Test_Evidence/

│   └── Adoption_Readiness/

│

├── 09_Reporting_QA_Comms/

│   ├── Status_Reports/

│   ├── Customer_Comms/

│   ├── Meeting_Prep/

│   ├── 01_Writes/

│   └── 02_Verifications/

│

├── 10_Handover_Closure/

│   ├── Support_Handover/

│   ├── Configuration_Summary/

│   ├── Known_Issues/

│   ├── Lessons_Learned/

│   └── Closure/

│

└── 11_Archive/

├── Superseded/

├── Rejected/

└── Deprecated/

That is an extension by subfolder and document type, not another schema redesign.

2. Drop 00_Project_Control from the final recommendation

The latest ontology update already leans toward retiring it and putting:

Metadata and baselines in their natural project areas.

Registers in 07.

Plans in 03.

Audit evidence and AI write verification in 09.

Project instructions in the central ontology rather than duplicating them inside every project.

That is cleaner. One less folder called “control” containing a random priest-and-plumber collection of everything nobody knew where to file.

Where the contract belongs

The original contract should live here:

01_Sources_Immutable/

└── Contracts_and_Commercial/

├── Original_Contract.pdf

├── Contract_Schedules/

├── Statement_of_Work/

├── Proposal/

└── Approved_Change_Requests/

That preserves it as immutable authority evidence.

The AI-extracted, project-usable interpretation belongs here:

04_Requirements_Scope/

└── Contract_and_Scope_Baseline/

├── contract-scope-summary.md

├── contractual-deliverables.md

├── customer-obligations.md

├── bellrock-obligations.md

├── exclusions-and-assumptions.md

└── acceptance-and-handover-requirements.md

The contract itself is not repeatedly rewritten. The Markdown baseline points back to exact clauses and pages.

Then the project registers can link:

contract_refs:

- source: SRC-CON-001

clause: "Schedule 4, paragraph 3.2"

relationship: affects

That gives you:

> “This risk threatens a contracted deliverable.”

and the equally useful:

> “This customer request does not appear in the agreed scope.”

Project management, but with teeth.

Sheets versus Markdown

The honest answer

Markdown is generally easier for AI to understand.

Sheets are generally easier for humans and automation to filter, sort and update in bulk.

But token use depends more on how much is retrieved than on the file format.

Markdown wins when:

The item needs narrative or context.

Relationships and reasoning matter.

You want precise semantic search.

You need Git version control.

You need portable files usable by Codex, Claude Code or local models.

You want frontmatter and backlinks.

You only need to retrieve one relevant file or section.

Example:

---

id: NPL-R-013

type: issue

project_id: BRK-NPL-001

work_package: WP-014

status: open

severity: high

source_refs:

- SRC-002#01:33:38

linked_actions:

- NPL-A-032

contract_refs: []

---

# Multi-day permits conflict with 12-hour expiry

## Current position

Concerto permits expire after 12 hours, while some contractor work may span

multiple days.

## Impact

Without an agreed daily reassessment process, the implementation may create

either a compliance gap or excessive permit administration.

## Required decision

Define whether multi-day work requires:

1. A new permit each day; or

2. One permit supported by a recorded daily reassessment.

That is extremely AI-friendly.

Sheets win when:

There are many simple records.

You need to filter “all open actions owned by Warwick”.

You need one visible project control table.

You need easy manual editing on mobile.

Zapier or another connector is appending rows.

You need rapid triage without opening 70 separate files.

A bounded query returning ten matching rows can be cheaper than asking an AI to inspect 70 Markdown files.

Sheets lose when:

The AI has to read the whole workbook.

Cells contain long paragraphs.

Relationships are spread across columns and tabs.

Important nuance gets compressed into one-line descriptions.

The spreadsheet becomes the only source of truth.

Exported CSV includes hundreds of empty columns or irrelevant rows.

That is exactly where the token bonfire begins.

The correct answer is hybrid — but Markdown-first

Canonical truth

Use Markdown files for:

Project metadata

Meeting evidence packs

Work packages

Requirements requiring detail

Contract and scope baseline

Major risks and issues

Material decisions

Configuration guides

Consultant assessments

Handover knowledge

Lessons learned

Operational registers

Use Sheets temporarily for:

Actions

RAID overview

Open questions

Milestones

Sources index

Configuration action tracking

Deliverables overview

Meeting index

Future architecture

Once Fusion247v2 is local:

Markdown files

↓

Frontmatter parser

↓

SQLite index

↓

Cockpit / dashboards / filtered views

At that point, Google Sheets should become either:

A generated view;

An export for humans;

Or disappear entirely.

The Sheet must not remain a second independently edited truth source once the Markdown/SQLite system exists.

What this means for the NPL registers

The current NPL register Sheet was not a mistake. It has already proved its value:

Easy extraction target.

Quick filtering.

Clear visibility.

Useful meeting preparation.

Excellent worked example for the schema.

But I would treat it as:

> The operational register for the Drive MVP, not the final knowledge architecture.

For now:

VTT / contract / email

↓

Immutable source

↓

Meeting evidence pack in Markdown

↓

Register rows in Google Sheets

↓

Major or narrative items promoted to Markdown

↓

Outputs generated from both

Later:

Immutable source

↓

Canonical Markdown entities

↓

SQLite-generated registers and views

How the four skills fit into this structure

1. Project Meeting Prep

Reads:

Sheet/register rows.

Work package statuses.

Contract-linked deliverables.

Major Markdown risks only where necessary.

Writes:

09_Reporting_QA_Comms/Meeting_Prep/

No VTT reread by default.

2. Implementation and Configuration Guide

Reads:

Configuration register.

Work package Markdown.

Evidence pack.

Related decisions and requirements.

Targeted VTT excerpts where detail is incomplete.

Writes:

06_Execution_and_Build_Log/Implementation_Checklists/

The useful guide itself should be Markdown, not another giant spreadsheet tab.

3. Meeting Summary

Reads:

Meeting evidence pack.

Register updates.

Targeted transcript sections for disputed or low-confidence wording.

Writes:

02_Processed_Notes/Meeting_Summaries/

A customer-facing emailed version may also be recorded under:

09_Reporting_QA_Comms/Customer_Comms/

4. Consultant Summary

Reads:

Evidence pack.

Registers.

Contract baseline.

Relevant transcript segments.

Writes:

02_Processed_Notes/Consultant_Assessments/

This stays internal unless explicitly approved for customer circulation.

Final architectural ruling

We remain myPKA-derived and Markdown-first.

Google Drive and Sheets are the temporary MVP workplace, not a competing architecture.

The governing principle should be:

> Use Markdown for meaning. Use tables for control. Use SQLite later for scale.

Or even more bluntly:

Source evidence: original file.

Rich project knowledge: Markdown.

High-volume operational tracking: Sheet now, SQLite later.

Reports and communications: generated outputs.

Never maintain the same fact independently in both.

That gives us the best of both worlds without accidentally turning Fusion247 into “Warwick’s increasingly elaborate collection of Google Sheets.”