# Decision update 2026-07-10

## F247-T035 — Support handover becomes generated closure artefact

- Decision: The Bellrock Support Handover document is treated as an output schema / format contract, not a manually maintained source of truth.

- Action taken: The original `Support Handover Doc` was moved from the master inbox to immutable sources. A Markdown-style `Support Handover Schema - Markdown` was created in `10_Handover_Closure`. A candidate skill `F247.skill.generate-support-handover` was created.

- Folder rule: Handover outputs live in `10_Handover_Closure`; write notes live in `09_Reporting_QA_Comms/01 Writes`; verification outputs live in `09_Reporting_QA_Comms/02 Verifications`; training and UAT evidence remains in `08_UAT_Training` with Work Package tags.

- Handover sign-off principle: written signatures are not the default evidence model. Recorded handover meeting concurrence is sufficient evidence unless Bellrock policy explicitly requires written signatures.

- QA requirement: Claude QA / VerifAIr must check that generated handover outputs cite source evidence and do not become a second source of truth.

- Source/request: Warwick handover automation branch, 2026-07-10.

# Decision update 2026-07-10

## F247-T034 — Ontology is canonical project map; no default project README

- Decision: Project-specific root README/project-map documents should not be created by default where the project ontology already defines folder purpose and operating rules.

- Action taken: The NPL root README created during the 2026-07-10 control-structure update was deleted to avoid duplicate instruction stores.

- Allowed exception: A project-local README/pointer may be created only by explicit approval and must be logged as a schema/ontology decision.

- Project-specific session/write/verification logs remain valid because they are audit ledgers, not instruction stores.

- QA requirement: Any folder-structure, schema, ontology, project scaffold, handover-placement or write/verification-placement change must be logged at Fusion247 level and checked by Claude QA / VerifAIr.

- Handover sign-off principle: generated handover packs should support evidence-based verbal concurrence in a recorded handover meeting; written signatures are not required unless Bellrock policy explicitly requires them.

- Source/request: Warwick correction after NPL PTW branch, 2026-07-10.

# Decision update 2026-07-10

## F247-T033 — Project write/verification control moved under 09 Reporting QA Comms

- Decision: Future project scaffolds should move AI write audit and QA verification control under `09_Reporting_QA_Comms`, using `01 Writes` and `02 Verifications` subfolders.

- Template implication: Retire or avoid `00_Project_Control` in the next master scaffold revision unless later QA re-justifies it.

- Rationale: Keeps write reports, QA handover notes, verification evidence and communications together; avoids ad-hoc control-folder duplication; makes project audit easier for AI to retrieve cheaply.

- Operating rule: Writer creates a write note and pending verification ledger entry. VerifAIr/QA creates a separate verification note and ledger entry. Writer must not verify its own write.

- Source/request: Warwick instruction after NPL PTW extraction branch, 2026-07-10.

- Status: Accepted as candidate rule for master template update.

---

# Decision update 2026-07-09

## F247-T032 — AsdAIr Microsite App nested under Asda

- Decision: The `F247 AsdAIr Microsite App` build project is canonical under `Fusion247 Brain / 05_Projects / Asda / F247 AsdAIr Microsite App`.

- Rationale: The microsite is an AsdAIr-related build project and should sit under the Asda project/domain folder rather than the generic Fusion247 build project folder.

- Scope: This moves the project folder only. Its internal project documents and build scope remain unchanged.

- Relationship to F247-T031: F247-T031 established the operational `Asda` folder under `05_Projects`; this decision nests the separate microsite build project inside that Asda folder.

- Source/request: Warwick direct instruction, 2026-07-09.

- Status: Accepted and implemented.

# Decision update 2026-07-09

## F247-T031 — Asda operational folder moved from Knowledge to Projects

- Decision: The `Asda` operational household-shopping folder is canonical under `Fusion247 Brain / 05_Projects / Asda`, not under `03_Knowledge / Asda`.

- Rationale: AsdAIr household shopping is live operational/project activity with weekly lists, order history and standing rules, not passive reference knowledge.

- Scope: This applies to the operational `Asda` folder only. It does not merge or replace the separate `F247 AsdAIr Microsite App` build project under `05_Projects / Project Fusion247`.

- Source/request: Warwick direct instruction, 2026-07-09, `/hey fusion`.

- Status: Accepted and implemented.

# Decision update 2026-07-08

## F247-T030 — Canonical subfolder naming for Fusion247 Brain

- Decision: Canonical subfolder naming is Title Case With Spaces.

- Status: Accepted by Warwick and recorded in Session Log on 2026-07-08.

- Rule: Kebab-case, lowercase, underscore and synonym duplicate folders are donors unless separately excluded by Warwick.

- Constraint: Zero data loss. Merge by moving, never copy-delete; never overwrite on collision; archive verified-empty donor shells as `ZZ_merged_...` under `08_Archive/Superseded`.

- Related source: `F247.review.semantic-duplicate-register — 2026-07-08`, Addendum A.

---

# Decision — 2026-07-07 — F247 AsdAIr Microsite App

Decision: Create a controlled app-build project called `F247 AsdAIr Microsite App` under `05_Projects/Project Fusion247`.

Rationale: Warwick wants a visible, useful application that lets Mum submit her weekly Asda shopping request through a simple webpage rather than struggling with the Asda app or handwritten cardboard lists. The project is also a practical CV-strengthening build using VPS, SQLite, Markdown/JSON export and a simple web stack.

Scope: Build the website, VPS deployment path, SQLite data model, Markdown/JSON exports and visible user flow.

Boundary: This is not part of `/Hey Fusion`, the Fusion247 PRD or the core implementation plan. Do not alter AsdAIr prompts, decisions log or order history as part of this project. AsdAIr can be referenced for sample data and future integration thinking only.

Governance: Project ManagAIr reviewed the project as a standalone app-build project and approved progression to visible MVP / WP1-WP2.

---

# Decision correction — 2026-07-06 — TubeAIR integration route

Decision: The first implementation route for TubeAIR must be the existing Zapier automation route available to ChatGPT. Custom Python/Codex build remains the fallback if the connected route cannot produce the required transcript Markdown source file.

Reason: Warwick has already configured relevant connected apps, so Fusion should not default to bespoke plumbing before checking the available integration path.

---

# Decision — 2026-07-06 — F247 YT Transcript Ingress

Decision: Create a controlled mini-project for transcript-to-inbox capture using the command route `/hey fusion @youtubair`.

Rationale: The existing Gemini workflow is too slow and unreliable for bringing build knowledge into Fusion247. The project is justified only because it aims to create full transcript source files for processing, not because Telegram link capture alone is valuable.

Boundary: Proceed with transcript feasibility first. Do not build a broad capture OS, dashboard, model router or autonomous Brain updater in this project.

Governance: Project Manager AI approved the controlled fork. CategorisAIr remains responsible for source filing and source-to-WIKI promotion.

---

# Decision update 2026-07-06

## Decision: Project template scaffold retained but moved to neutral template storage

Decision: The 2026-07-05 project scaffold is retained as candidate v0.2 project operating model, but moved out of `05_Projects/Work Projects/Bellrock` into neutral `05_Projects/00_Project_Templates/F247.project-template.master.current`.

Status: Accepted as QA remedial by Warwick request.

Rationale: Claude QA found the scaffold useful but wrongly placed under a client/domain folder and not properly governed. Moving it preserves useful work while removing client-specific confusion.

Impact: Ontology, project folder template, project management README, Project Manager AI, CategorisAIr, VerifiAIr, current state, Work List and source-classification registry updated. Empty old Bellrock wrapper folders renamed with `ZZ_empty_moved_...` pending later cleanup.

Rule: Reusable project templates must live in neutral template storage, not under a client/domain folder. Live projects remain under `05_Projects/Work Projects/[client-or-domain]/[project_id] - [project_name]`.

---

# Decision update 2026-07-06

## Decision: BCC/Bristol references were fictional examples, not project state

Decision: BCC/Bristol City Council references introduced during the project ontology session are fictional worked examples and must not be treated as real project evidence.

Status: Accepted as QA remedial by Warwick request.

Rationale: QA confirmed no BCC/Bristol project exists in Drive or project chat history; leaving realistic fictional examples in control docs creates provenance confusion.

Impact: Control-doc wording rewritten to generic placeholders or example-client language. Historical QA/session log references remain as evidence of the defect and correction.

Rule: Control documents should avoid real-sounding fictional client examples. Use `[project_id]`, `[client]`, `[project_name]` or explicit `EXAMPLE-*` placeholders.

---

# Decision update 2026-07-05

## Decision: F247 project operating ontology created for implementation projects

Decision: `F247.project-operating-ontology` is created as the active draft work-map for Fusion247-managed implementation projects. It defines stage categories, input handling, work package lifecycle, register updates, QA checks and command behaviour for `/create project`, `/update project` and `/project intake`.

Status: Accepted as active draft by Warwick request; requires later review before promotion to approved project-template release.

Rationale: `build.companyOS.entology` showed the same ontology pattern already being used in an AI-native operating model. Warwick confirmed the useful scope is not a full Company OS, but a repeatable project implementation system inside the Fusion247 projects folder.

Impact: Project Manager AI, project folder structure, project management README, master index and current state were updated to reference the ontology.

Rule: `/Hey Fusion.md` should remain lean and route to the ontology rather than duplicating it.

---

# Decision update 2026-07-04

## Decision: F247 Anti-AI Writing Source Pack is canonical and must be referenced at the point of drafting

Decision: The Drive-root document F247 Anti-AI Writing Source Pack (id 1ddvB4KylWKdTBPkCsfzRTnhKtNGu1hqDAeGaLtStHok) is the single canonical anti-AI writing rules doc. The ZZ_archived_duplicate variant is superseded and retained only as an archived copy.

Status: Accepted by Warwick 2026-07-05.

Rationale: The pack existed but was referenced nowhere in the work path, so an em-dash slipped into a submitted cover letter edit. A rule that is not referenced at the point of drafting does not run.

Impact: Reference added to /Hey Fusion.md common routing, the CareerAIR agent operating rules (new rule 13), SOP-create-tailored-CV (step 5 drafting and step 8 mandatory anti-AI scan), and SOP-application-closeout (new capture field).

Rule: Any task producing prose for human eyes applies the pack while drafting, not as an afterthought. Mechanical em-dash scan is mandatory before declaring anything submission-ready.

Related documents: F247 Anti-AI Writing Source Pack, /Hey Fusion.md, AGENT CareerAIR, SOP-create-tailored-CV, SOP-application-closeout.

---

Decision update 2026-07-04

Decision: CareerAIR belongs inside Fusion247 Brain, not outside it

- Decision: Career/CV knowledge is part of Warwick's Fusion247 Brain personal knowledge layer and must live inside the Brain structure.

- Location: `Fusion247 Brain/03_Knowledge/CV`.

- Boundary: CareerAIR owns career/CV artefacts, applications and closeout notes. RecruitAIR remains only for Fusion agent creation/redesign and has no career/CV remit.

- Rationale: Fusion247 is the permanent AI-native knowledge operating system inspired by personal knowledge management. Personal career knowledge is therefore Brain content, not a separate Drive island.

---

# Decision update 2026-07-04

## Decision: `/update QA` is mandatory external Claude QA

- Decision: Create `F247.skill.update-qa-claude` as an active draft skill/command, not a new permanent agent.

- Status: Accepted by Warwick.

- Boundary: It complements VerifiAIr but does not replace it.

---

# Decision update 2026-07-03

## Decision: PRD is the goal document and must not be watered down

- Decision: `F247 Brain PRD` defines the goal, product intent and success direction for Fusion247 Brain.

- Status: Accepted by Warwick.

- Rule: Do not alter the PRD without Warwick's explicit approval.

- Interpretation: Control documents, baselines, implementation plans, indexes and build notes may refine execution, sequencing and evidence rules, but they must aim to deliver the PRD rather than reduce its ambition.

- Conflict handling: If an execution/control document appears to conflict with the PRD vision, surface the conflict and resolve it through the decision log or open register. Do not silently rewrite the PRD.

- Related documents: `F247 Brain PRD`, `F247.implementation.plan`, `build.icor.md`, `F247.master.index`.

# Decision update 2026-07-03

## Decision: Evidence scope must be explicit for chat-to-knowledge processing

- Decision: `F247.update-fusion` may only treat current-context text or a preserved/read raw source as direct evidence.

- Status: Accepted.

- Rationale: Prevents model memory from being converted into settled Brain knowledge.

- Impact: Anything recalled from memory must be tagged `Reconstructed / Needs verification`.

## Decision: Raw chat/source preservation becomes part of the update-fusion route

- Decision: Where practical, raw chat/source material should be preserved under `02_Sources/ChatGPT Exports` before or alongside the derived knowledge note.

- Status: Accepted.

- Rationale: Durable knowledge needs immutable evidence.

## Decision: Processing model must be named

- Decision: Generated knowledge metadata must identify the actual processing model/system.

- Status: Accepted.

- Rationale: Multi-model collaboration requires auditability.

---

# Decision update — 2026-07-02

## Decision: External QA findings accepted as valid control-file defects

- Decision: `F247.review.external-qa-claude — 2026-07-02` is accepted as an external QA source and filed under governance reviews.

- Status: Accepted / actioned in part.

- Rationale: The review identified real structural risks caused by positional inserts in control documents.

- Impact: Control files should not accumulate stacked changelog blocks. Session Log becomes the preferred change-history location.

- Related tasks: F247-T015 to F247-T019.

## Decision: Control-file changelogs move to Session Log model

- Decision: Future change history for control files should be logged in Session Log rather than prepended as repeated update blocks.

- Status: Accepted operating rule.

- Rationale: Repeated top-of-file inserts can corrupt the readable structure of control documents.

- Review trigger: next VerifiAIr closeout or any future control-file edit.

---

# Decision update — 2026-07-02

## Decision: MVP baseline candidate created for Google Drive operating model

- Decision: `F247.baseline.mvp-v0.1-google-drive-operating-model` is now the current MVP baseline candidate for the Fusion247 Google Drive operating model.

- Status: Baseline candidate; requires Warwick review before final approval.

- Rationale: Fusion247 has enough control structure to stabilise before further expansion: PRD, implementation plan, master index, current state, decisions, open questions, task ledger, draft agents, project templates and first source-processing pilot.

- Impact: Future build work should be assessed against this baseline before new agents, dashboards, automations or Codex work packages are created.

- Review trigger: Warwick approves/revises the baseline or a future source-to-WIKI plus VerifiAIr loop exposes a structural issue.

## Decision: New F247 system documents use dot-style naming

- Decision: New F247 system documents should use concise dot-style names where practical.

- Status: Accepted operating rule.

- Rationale: Dot-style names improve retrieval, sorting and future Markdown/Git migration.

- Constraint: Older documents should not be renamed automatically because links and references may break.

- Review trigger: Controlled naming cleanup pass.

## Decision: Duplicate folders are a controlled cleanup task, not an automatic destructive fix

- Decision: Duplicate or variant folder names should not be deleted, merged, renamed or archived automatically.

- Status: Accepted safety rule.

- Rationale: Folder cleanup can break references and routing if done casually.

- Impact: Create a controlled cleanup task and only make non-destructive changes unless Warwick explicitly approves structural cleanup.

## Decision: Work/client meeting transcripts need their own project-specific template

- Decision: Work/client/project meeting transcripts must not use the YouTube transcript template.

- Status: Actioned / template created.

- Rationale: Client/project meeting transcripts contain project-specific scope, decisions, risks, tasks, changes and potentially sensitive context that must stay inside active project boundaries.

- Output: `F247.template.work-project-meeting-transcript-note`.

## Decision: VerifiAIr safe-update rule remains additive unless approved otherwise

- Decision: VerifiAIr may make safe additive repairs where evidence is clear, but destructive, structural, direction-changing or approval-sensitive changes require Warwick approval.

- Status: Strong candidate / pending Warwick review with VerifiAIr approval rules.

- Rationale: The Brain needs maintenance, but not an overenthusiastic QA goblin with admin rights.

---

# Decision update — 2026-07-02

## Decision: Backlinks require justification

- Decision: CategorisAIr must only create a backlink where there is a clear justification.

- Rule: A backlink is justified where the source contains enough knowledge to add to a new WIKI note, or where a WIKI note already exists and the source adds relevant context to that existing note.

- Anti-rule: CategorisAIr must not create backlinks merely because a word, object or passing detail appears in the source.

- Example: if NetworkChuck likes coffee, that fact may enrich `[[NetworkChuck]]` as part of his public persona, but it does not justify creating `[[Coffee]]` unless the source contains meaningful knowledge about coffee.

- Reason: Prevent backlink overkill, empty stubs and graph noise while preserving useful entity/context knowledge.

- Status: Accepted design rule.

- Related docs: `F247.template.source-classification-registry`, `F247.agent.categorisair`, `F247.template.youtube-transcript-knowledge-note`.

---

# Decision update — 2026-07-02

## Decision: Create VerifiAIr as draft `/update brain` checker/fixer agent

- Decision: `F247.agent.verifiair` has been created as a draft agent definition.

- Reason: `/update brain` needs a clearly defined owner separate from CategorisAIr.

- Role: VerifiAIr crawls/checks/fixes the existing Brain after the fact; it does not process new input.

- Boundary: CategorisAIr = source-to-WIKI creation from new input. VerifiAIr = Brain QA/closeout/checker-fixer.

- Status: Draft created; requires Warwick review before active/autonomous use.

- Related docs: `F247.agent.verifiair`, `/update brain`, `F247.agent.categorisair`, `F247.agent.registry`, `F247.master.index`.

---

# Decision update — 2026-07-02

## Decision: CategorisAIr creates source-to-WIKI knowledge; VerifiAIr checks the Brain

- Decision: CategorisAIr is the source-to-WIKI creator/template applier for new input. VerifiAIr is the checker/fixer for `/update brain`.

- Reason: New source intake and after-the-fact Brain QA are different jobs and should not be conflated.

- CategorisAIr lifecycle: new input → read source → preserve RAW → apply template → create/additively update WIKI note → metadata/backlinks/provenance → file correctly.

- VerifiAIr lifecycle: crawl existing Brain → check coherence, broken links, stale indexes, corruption and drift → repair safe issues or suggest destructive changes.

- CRUD boundary: CategorisAIr = C/R/U/suggest D. VerifiAIr = R/U/suggest D.

- Status: Accepted design correction / strong candidate pending agent docs.

- Related docs: `F247.agent.categorisair`, `/update brain`, `F247.agent.registry`, `F247.master.index`, `F247.current-state`.

---

# Decision update — 2026-07-02

## Decision: RecruitAIr is Agent 000 and governs future agent creation

- Decision: `F247.agent.recruitair` is the canonical RecruitAIr document and RecruitAIr is treated as Agent 000.

- Reason: Future Fusion247 agents need a consistent design, challenge and documentation process before specialist agents such as CatogorAIsr are created.

- Impact: New agents should be created through RecruitAIr using `F247.template.agent-definition`, and approved agents should be recorded in `F247.agent.registry`.

- Source: Current Fusion247 project chat and human-reviewed `F247.agent.recruitair` document.

- Status: Accepted / human-reviewed seed.

- Related docs: `F247.agent.recruitair`, `F247.agent.registry`, `F247.template.agent-definition`, `/Hey Fusion.md`, `F247.master.index`.

---

# Latest decision update

2026-07-02: Command model changed. update fusion now handles Fusion247 project knowledge extraction. update journal handles raw daily notepad capture. update brain now handles session closeout QA using a time window based on Session Log or the last 24 hours if no prior run exists.

---

# F247.decision-log

> Seed decision log for Fusion247 Brain.

>

> Purpose: preserve accepted decisions, rationale, source references, impacts and review triggers so exploratory ideas do not accidentally become truth.

---

## Metadata

- Status: Active seed

- Created: 2026-07-02

- Created by: Fusion / ChatGPT acting as OrchestratAIr

- Review status: AI-created

- Knowledge maturity: Seed

- Related documents: [[/Hey Fusion.md]] [[F247.master.index]] [[F247.current-state]]

---

## Decision Format

Each decision should include:

- Date

- Decision

- Status

- Rationale

- Impact

- Source document / conversation

- Supersedes

- Review trigger

---

## Active Decisions

| Date | Decision | Status | Rationale | Source | Review Trigger |

|---|---|---|---|---|---|

| 2026-07-02 | Warwick speaks to Fusion as the single interface. | Active | Avoids Warwick needing to invoke multiple agents manually. | `/Hey Fusion.md` | Review if a true multi-agent UI is implemented. |

| 2026-07-02 | Fusion is ChatGPT acting as OrchestratAIr. | Active | Fusion coordinates context, routing, docs and maintenance. | `/Hey Fusion.md` | Review if another model becomes primary orchestrator. |

| 2026-07-02 | `/Hey Fusion.md` stays at Google Drive root as a visible control/agent file. | Active | It is easier for Warwick to point Fusion at it and keeps it separate from the operational Brain folder. | Current chat / `/Hey Fusion.md` | Review if Drive path referencing improves. |

| 2026-07-02 | Fusion should not browse unrelated Google Drive folders by default. | Active | Warwick uses Drive for other things; F247 work should stay scoped. | Current chat / `/Hey Fusion.md` | Review if permissions/scoped connectors improve. |

| 2026-07-02 | `Fusion247 Brain` is the root folder for the operational Brain workspace. | Active | Provides predictable places for commands, sources, knowledge, projects and execution. | `F247.implementation.plan` | Review during Obsidian/Git migration. |

| 2026-07-02 | Google Drive comes before dashboards, backend, Telegram, SQLite or Codex implementation. | Active | The operating model needs clarity before code. | `F247.implementation.plan` | Review after Drive skeleton and state docs are stable. |

| 2026-07-02 | Markdown remains the long-term canonical knowledge format. | Active | Human-readable, portable and model/vendor independent. | `F247 Brain PRD` / `F247 SQLite and Knowledge Architecture Layers` | Review only if a stronger portable format is adopted. |

| 2026-07-02 | SQLite is a future rebuildable companion layer, not the Brain. | Active | Prevents hidden database dependency and preserves Markdown as source of truth. | `F247 SQLite and Knowledge Architecture Layers` | Review when SQLite schema is drafted. |

| 2026-07-02 | Raw sources are immutable. | Active | Raw inputs are evidence; processed knowledge evolves separately. | Multiple F247 docs | Review if source handling workflow changes. |

| 2026-07-02 | Dashboards and Kanban are views, not sources of truth. | Active | Prevents UI tools from owning project state. | `F247 CatagorAIsr and Planning` | Review when task dashboard/Kanban is selected. |

---

## Provisional Decisions / Strong Candidates

| Date | Candidate | Status | What must be confirmed |

|---|---|---|---|

| 2026-07-02 | Tasks should start as a single ledger. | Strong Candidate | Confirm once task volume and workflow are tested. |

| 2026-07-02 | Existing F247 documents should be moved into the new folder structure later. | Strong Candidate | Perform as controlled pass after state files exist. |

| 2026-07-02 | Duplicate folder variants should be cleaned but not destructively deleted without clear approval. | Strong Candidate | Decide whether to archive, delete or leave marked as duplicates. |

---

## Superseded / Rejected Decisions

None recorded yet.

---

## Maintenance Rule

Fusion must update this decision log when a decision is accepted, superseded, rejected or materially changed.

---

## 2026-07-06 - AsdAIr Created as a Personal Household Domain Agent

**Status:** Accepted

**Decision:** Create AsdAIr as a new personal-domain agent under 03_Knowledge/Asda, following the same pattern as CareerAIR (personal domain, separate from Fusion-side agents like RecruitAIr/CategorisAIr/VerifiAIr).

**Rationale:** Warwick runs a weekly Asda household shop via Claude in Chrome, which has no persistent memory between browser sessions. A Drive-based knowledge folder (decisions log, order history, dated weekly list, agent doc, README) gives the browser agent a substitute memory to read at the start of each run and write to at the end, preventing repeat questions and undocumented basket scope creep.

**Implications:**

- 03_Knowledge/Asda folder created, containing: Asda - Decisions Log, Asda - Order History, Asda List - YYYY-MM-DD (dated weekly, latest wins), AGENT — AsdAIr - Household Shopping Manager.md, README — AsdAIr Household Shopping (START HERE).md.

- F247.master.index updated: Source-of-Truth Map, Command Register, Document Register and Folder Register all now include AsdAIr entries, mirroring the CareerAIR precedent.

- AsdAIr is not listed in the Agent and Template Register (section 10), matching CareerAIR's precedent of that section being reserved for Fusion-side simulated agents.

- Standing rules already established for AsdAIr: quantities default to 1 if unwritten; duplicate list entries are deduped; sourcing is Favourites/Regulars only; out-of-stock items get suggested alternatives, never auto-substitutes; normal weekly spend is £120–£150 excl. delivery; the basket must never be placed as an order by the agent.

**Related artefacts:**

- AGENT — AsdAIr - Household Shopping Manager.md

- README — AsdAIr Household Shopping (START HERE).md

- Asda - Decisions Log

- Asda - Order History

---

Decision - 2026-07-09 - Canonical project template location

Decision: the canonical physical home for the Fusion247 project template pack is 00_System/Templates. 05_Projects/00_Project_Templates is retired.

Rationale: GL-F247-001 section 5.2 already classifies Template as part of the System/Governance schema and states this layer lives under system/governance areas, not inside customer/client project folders - Fusion's own rule, not previously applied to its own template. This also matches Tom/myPKA precedent: portable-core assets (contracts, schemas, templates) are never mixed with project-instance data.

Status: Active candidate, not final forever law. To be validated against a real worked example (candidate: BRK-NPL-001) before being treated as settled.

Implementation: no physical 13-stage folder scaffold has been rebuilt. GL-F247-001 section 8 remains the living specification until first real-project use. When materialised, it must be built under 00_System/Templates only, never duplicated elsewhere.

Supersedes: the unresolved three-way template location question raised in F247.review.semantic-duplicate-register - 2026-07-08 and carried through the 2026-07-09 governance-preserving cleanup.

Decider: Warwick. Recorded by: Claude.