# F247 AsdAIr Microsite App — Project README

Project ID: F247-ASDAIR-MICROSITE-001

Project name: AsdAIr Microsite App

Status: Draft / controlled app-build project

Created: 2026-07-07

Owner: Warwick

Governance agent: Project ManagAIr

Client or domain: Personal household shopping

Active project folder: 05_Projects/Project Fusion247/F247 AsdAIr Microsite App

Project type: Application build / personal utility / Fusion247-adjacent

## Purpose

Build a simple visible web application that lets Warwick's mum submit her weekly Asda shopping request without using the Asda app or handwritten cardboard lists.

The app should show her regular items with large plus/minus controls, allow a free-text note for extras, and send the resulting list to Warwick for review and manual checkout support.

## Boundary

This is not a core Fusion247 Brain build item.

This project must not update or become part of:

- /Hey Fusion

- the Fusion247 PRD

- the Fusion247 implementation plan

- the AsdAIr agent prompt or instructions

AsdAIr may be referenced for sample data, standing rules, order-history examples and future integration thinking. Do not alter any AsdAIr prompts, standing rules, order-history files or command definitions as part of this project unless Warwick explicitly asks later.

## Outcome Warwick wants first

Build something visible.

The first successful outcome is a working local or VPS-hosted webpage where Mum can see familiar shopping items, change quantities and press Send list to Warwick.

## Current known inputs

The existing AsdAIr household-shopping folder already contains useful sample material:

- Asda List - 2026-07-06

- Asda - Decisions Log

- Asda - Order History

- AGENT — AsdAIr - Household Shopping Manager.md

- README — AsdAIr Household Shopping (START HERE).md

Those files provide seed data and real rules, but this project is about the website, VPS, SQLite data model, Markdown/JSON export and visible user flow.

## Initial technical direction

Preferred initial stack:

- VPS deployment

- Python FastAPI

- SQLite

- server-rendered HTML / Jinja2 or similarly simple UI

- plain CSS with large accessible controls

- Markdown export

- JSON export

- generated Claude Chrome handoff text as a later MVP feature

Explicitly avoid Google Sheets for this build.

## Safety boundary

The app must never place an Asda order, store payment details, store Asda login credentials or claim checkout has happened.

Submit wording should be Send list to Warwick, not Place order.

## Relationship to AsdAIr

Current relationship: reference only.

Future relationship: TBD. Possible later integration is that submitted requests create Markdown/JSON source files that AsdAIr can process into a Claude Chrome checkout-preparation prompt.

No direct Brain integration is required for MVP.

## Project folders

00_Project_Control — README and project metadata

01_Workpackages — workpackage plan and delivery slicing

02_Application_and_User_Flow_Specs — Mum UI, Warwick admin, handoff flows

03_Technical_Build_Spec — VPS, SQLite, FastAPI, build prompts

04_AsdAIr_References_and_Sample_Data — controlled references to existing AsdAIr sample data

05_QA_and_Governance — Project ManagAIr review and boundary checks

## First build principle

Do the smallest real thing that can be seen, clicked and used.

Do not start with full Asda automation. Start with structured request capture.