# F247 AsdAIr Microsite App — Technical Build Spec and Prompt Pack

Project ID: F247-ASDAIR-MICROSITE-001

Project name: AsdAIr Microsite App

Status: Draft build specification

Created: 2026-07-07

Owner: Warwick

Governance agent: Project ManagAIr

## Build goal

Create a private VPS-hosted microsite for structured weekly grocery request capture.

The first build should be visible, simple and durable. It should not try to integrate directly with Asda checkout.

## Preferred stack

- Python 3.12+

- FastAPI

- SQLite

- SQLAlchemy or SQLModel

- Jinja2 server-rendered templates

- plain CSS

- simple JavaScript only where needed for plus/minus controls

- Uvicorn/Gunicorn

- Caddy or Nginx reverse proxy

- systemd service on VPS

- local file exports for Markdown, JSON and handoff text

## Repository shape

Suggested structure:

asdair-microsite/

app/

main.py

database.py

models.py

schemas.py

seed.py

export.py

auth.py

templates/

mum_shopping.html

confirmation.html

admin_catalogue.html

admin_requests.html

static/

styles.css

app.js

data/

asdair.sqlite3

exports/

asdair/

tests/

deploy/

systemd.service.example

caddyfile.example

README.md

requirements.txt

.env.example

## Database model

### items

Fields:

- id

- display_name

- asdair_name

- category

- default_quantity

- preferred_brand

- asda_product_hint

- notes

- active

- created_at

- updated_at

### shopping_requests

Fields:

- id

- person

- submitted_at

- status

- free_text

- markdown_path

- json_path

- handoff_path

### shopping_request_items

Fields:

- id

- request_id

- item_id

- quantity

- user_note

- source

### app_settings

Fields:

- key

- value

Initial settings:

- mum_access_pin_hash

- admin_access_pin_hash

- export_base_path

## Export behaviour

Each submitted request should create:

exports/asdair/YYYY-MM-DD/request-<id>/Asda List - YYYY-MM-DD.md

exports/asdair/YYYY-MM-DD/request-<id>/Asda List - YYYY-MM-DD.json

exports/asdair/YYYY-MM-DD/request-<id>/Claude Chrome Handoff - YYYY-MM-DD.txt

Markdown should be human-readable and compatible with the existing Asda List pattern.

JSON should be stable and machine-readable.

Handoff prompt is optional for first prototype, but should be supported by the architecture.

## Security and privacy minimum

- no Asda login storage

- no payment storage

- no personal medical or financial data

- PIN-protected Mum page or unguessable private URL for MVP

- stronger auth can be added later

- database and exports should be backed up

- secrets stored in .env, not committed

## Codex build prompt — MVP vertical slice

Use this prompt for the first coding pass:

Build a private grocery request microsite called AsdAIr Microsite App.

Goal:

Create a visible working MVP where an elderly user can choose quantities for regular grocery items and submit a weekly shopping request to Warwick.

Stack:

- Python FastAPI

- SQLite

- Jinja2 templates

- plain CSS

- minimal JavaScript for plus/minus controls

- file export to Markdown and JSON

Requirements:

1. Build an accessible Mum shopping page.

2. Use large text and large plus/minus buttons.

3. Show regular items grouped by category.

4. Include a Use usual shop button that loads default quantities.

5. Include a free-text box labelled Anything else?

6. Submit button must say Send list to Warwick.

7. On submit, save the request to SQLite.

8. On submit, generate Markdown and JSON export files.

9. Show a confirmation page saying Shopping list sent to Warwick.

10. Build a basic Warwick admin page to view submitted requests and edit item defaults.

11. Seed the database with example items from the 2026-07-06 AsdAIr list.

12. Do not include any Asda login, payment, checkout or automated order placement.

13. Do not call external APIs in the MVP.

14. Include README instructions for local run.

15. Include a simple deployment notes file for VPS later.

Acceptance criteria:

- I can run the app locally.

- I can open the Mum page.

- I can change item quantities.

- I can enter free-text extras.

- I can submit the list.

- I can view the submitted request in admin.

- Markdown and JSON files are created.

Keep the implementation simple, readable and easy for a non-career-programmer to review.

## Later build prompt — VPS deployment

After MVP works locally:

Prepare deployment for a small VPS.

Requirements:

- document Ubuntu setup

- install Python dependencies

- create systemd service

- configure Caddy or Nginx reverse proxy

- protect app with PIN/auth

- store SQLite database under /var/lib/asdair-microsite or equivalent

- store exports under /var/lib/asdair-microsite/exports

- document backup command for database and exports

- do not expose admin without authentication

## Later build prompt — Claude Chrome handoff

After capture and export work:

Add a feature that generates a Claude Chrome handoff prompt from the latest submitted shopping request.

The handoff must instruct Claude Chrome to prepare the Asda basket only, never place the order, use Favourites/Regulars first, and return added items, not-found items, needs-decision items, basket total excluding delivery, and notes for the Order History.

This remains a human-in-the-loop workflow owned by Warwick.

---

## Step-by-step build and implementation runbook

Added: 2026-07-07

Purpose: Give Warwick a practical stage-by-stage build path with clear human tasks, Codex prompts, acceptance gates and stop points.

### Working rule

Use one Codex session per stage where possible. Do not ask Codex to build the whole final system in one go.

At the end of each stage, Warwick should:

- run the app or check the generated files

- copy any errors back into Codex

- commit working changes before moving on

- update the project build log with what worked, what failed and what changed

Codex should not proceed to the next stage until the current stage passes its acceptance gate.

---

### Stage 0 — Human pre-flight setup

Goal: Prepare the working environment before asking Codex to build anything.

Warwick tasks:

1. Decide where the repo will live locally.

2. Create or identify the GitHub repository name, suggested: `asdair-microsite`.

3. Install or confirm Python 3.12+.

4. Confirm Codex can access the local repo folder.

5. Keep the Google Drive project docs open for reference.

6. Do not connect to Asda, AsdAIr or the Brain yet.

Codex prompt:

You are helping build `F247 AsdAIr Microsite App`, project ID `F247-ASDAIR-MICROSITE-001`.

Before writing code, review this project scope:

- Build a private grocery request microsite for Warwick's mum.

- Stack: Python FastAPI, SQLite, Jinja2, plain CSS, minimal JavaScript.

- The app must be visible and simple first.

- It must not log into Asda, store payment details, place orders, scrape Asda, or call external APIs.

- It must not alter any Fusion247 Brain, /Hey Fusion, PRD, implementation-plan or AsdAIr prompt files.

- MVP goal: Mum can adjust regular item quantities, add free-text extras, and press `Send list to Warwick`.

Your first task is only to inspect the local workspace and propose the initial repository scaffold. Do not implement features yet. Return:

1. proposed folder structure

2. dependencies

3. local run command

4. first implementation step

Acceptance gate:

- Codex proposes a simple FastAPI/SQLite/Jinja2 structure.

- No React, no unnecessary framework sprawl, no Asda integration.

---

### Stage 1 — Repository scaffold and local hello-world app

Goal: Create the smallest runnable app so Warwick can see something in the browser.

Warwick tasks:

1. Let Codex create the repo scaffold.

2. Run the install command Codex gives you.

3. Start the local dev server.

4. Open the page in a browser.

Codex prompt:

Create the initial repository scaffold for `asdair-microsite`.

Requirements:

- Python FastAPI app

- Jinja2 templates

- static folder for CSS and JavaScript

- SQLite-ready data folder, but no full database implementation yet

- README with local setup and run instructions

- requirements.txt or pyproject.toml, choose the simplest reliable option

- .env.example

- .gitignore that excludes `.env`, SQLite database files, Python caches and export outputs

Create one route:

- GET `/` renders a simple page titled `Mum's Shopping`

- page includes text: `Change anything different this week, then send it to Warwick.`

- page includes a disabled-looking or placeholder button: `Send list to Warwick`

Do not add authentication yet.

Do not add Asda integration.

Keep everything simple and readable.

After implementing, tell me the exact commands to run locally.

Acceptance gate:

- App runs locally.

- Browser shows `Mum's Shopping`.

- README explains how to run it.

Commit suggestion:

`stage-1-initial-fastapi-scaffold`

---

### Stage 2 — SQLite models and seed data

Goal: Add the database and seed it with the first real regular shopping items.

Warwick tasks:

1. Run the seed command.

2. Confirm a SQLite file is created.

3. Confirm seeded items appear in logs, admin output or the page if Codex includes display.

4. Check item names look familiar enough for Mum.

Codex prompt:

Add SQLite persistence for the AsdAIr Microsite App.

Implement:

- `items` table

- `shopping_requests` table

- `shopping_request_items` table

- database setup module

- seed script using the starter item list below

Seed starter items, grouped by category:

Dairy and chilled:

- Cravendale semi milk, default quantity 3

- Semi milk for Frank, default quantity 1, note: six-pint pack

- Double Gloucester Cheese, default quantity 2

- Lurpack butter, default quantity 2

- Choc Yazoo, default quantity 2

- Large free-range eggs, default quantity 1

Bakery:

- Warburtons Danish, default quantity 2

Meat and meals:

- Richmond sausages, default quantity 1

- Lean corned beef, default quantity 1

- Pasta Cheese Leek and Ham ready meal, default quantity 4

- Chips, default quantity 1

Drinks:

- Orange Lucozade Sport 4pk, default quantity 2

- Raspberry Lucozade Sport, default quantity 1

Cereals and snacks:

- Fruit Splits, default quantity 1

- Custard and Jelly pots, default quantity 1

- Toffees, default quantity 2

- Weetabix Protein, default quantity 1

- Frosties, default quantity 1

- Nescafe Azera coffee, default quantity 1

- Picnic Bars, default quantity 1

Toiletries and health:

- Tissues, default quantity 1

- Aquafresh toothpaste, default quantity 1

- Sure deodorant male, default quantity 3

- Sure deodorant female, default quantity 1

- Always Discreet normal, default quantity 1

- Hay fever tablets, default quantity 1

Cleaning and household:

- Heinz tomato sauce, default quantity 1

- Toilet rolls, default quantity 1

- Fairy Max, default quantity 1

- Lenor Outdoor, default quantity 1

- Vanish Pink tub, default quantity 1

- Vanish White tub, default quantity 1

- Bleach, default quantity 1

Pet food:

- Gourmet cat meat, default quantity 3

Technical requirements:

- Use SQLAlchemy or SQLModel, whichever keeps the code simplest.

- Include created_at/updated_at fields where sensible.

- Include an `active` field for items.

- Include a command such as `python -m app.seed` or similar.

- Ensure seed script is idempotent; running it twice should not duplicate items.

Do not build the full UI yet unless needed to prove the database works.

Acceptance gate:

- SQLite database exists.

- Seed script runs twice without duplicates.

- Items have categories and default quantities.

Commit suggestion:

`stage-2-sqlite-models-and-seed-data`

---

### Stage 3 — Mum shopping page with plus/minus controls

Goal: Build the first genuinely visible version for Mum.

Warwick tasks:

1. Open the Mum page on desktop and mobile-sized browser.

2. Check the text is large enough.

3. Change quantities for at least five items.

4. Check zero quantity is possible and obvious.

5. Check the page feels calmer than the Asda app. Low bar, but still.

Codex prompt:

Build the main Mum shopping page.

Requirements:

- GET `/` loads active items from SQLite.

- Group items by category.

- Each item should display as a large, simple row or card.

- Each item must have:

- item name

- large minus button

- large quantity number/input

- large plus button

- Include a `Use usual shop` button that resets all quantities to each item's default quantity.

- Include an `Anything else?` free-text box.

- Include a submit button labelled exactly: `Send list to Warwick`.

- Include simple JavaScript for plus/minus controls.

- Quantity must never go below zero.

- Use plain CSS with large tap targets and high readability.

- Prioritise an 83-year-old user over clever UI.

Do not implement submit persistence yet if that makes the stage too large. If practical, wire the form action to a placeholder POST route that returns a confirmation page.

Acceptance gate:

- Mum page shows seeded items by category.

- Plus/minus controls work.

- `Use usual shop` works.

- Free-text box is visible.

- Submit button uses exact wording.

Commit suggestion:

`stage-3-mum-shopping-ui`

---

### Stage 4 — Submit request to SQLite

Goal: Make the app capture real submitted shopping requests.

Warwick tasks:

1. Submit a test list.

2. Confirm confirmation screen appears.

3. Confirm database contains request and item quantities.

4. Test free-text extras.

5. Test item with quantity zero is either excluded or stored clearly as zero, depending on Codex design.

Codex prompt:

Wire the Mum shopping page to persist submitted requests.

Requirements:

- POST `/submit` or equivalent receives item quantities and free text.

- Create one `shopping_requests` record per submission.

- Create related `shopping_request_items` records for selected items.

- Store free-text extras on the request.

- Status should default to `submitted`.

- Confirmation page must say: `Shopping list sent to Warwick.`

- Confirmation page may show a simple summary.

Rules:

- Do not call external APIs.

- Do not send email yet.

- Do not place an Asda order.

- Do not use the words `checkout complete` or `order placed`.

Acceptance gate:

- Request persists in SQLite.

- Free text persists.

- Confirmation page appears.

- App still runs cleanly after restart.

Commit suggestion:

`stage-4-submit-request-to-sqlite`

---

### Stage 5 — Markdown and JSON exports

Goal: Create durable files from each submitted request.

Warwick tasks:

1. Submit a test request.

2. Open the generated Markdown file.

3. Open the generated JSON file.

4. Check the Markdown is readable by a human.

5. Check the JSON is structured enough for later automation.

Codex prompt:

Add Markdown and JSON export generation after each submitted request.

For every submitted request, create this folder pattern:

`exports/asdair/YYYY-MM-DD/request-<id>/`

Create:

- `Asda List - YYYY-MM-DD.md`

- `Asda List - YYYY-MM-DD.json`

Markdown requirements:

- Include frontmatter-style metadata if simple.

- Include source: `mum_microsite`.

- Include person: `Mum`.

- Include submitted timestamp.

- Include status.

- Include a table with item, quantity and category.

- Include free text under `Anything else?`.

- Include a clear note: `This is a shopping request only. Warwick remains responsible for final Asda checkout.`

JSON requirements:

- Include request id.

- Include source, person, submitted_at, status.

- Include items array with item name, category, quantity and notes if present.

- Include free_text.

- Include no payment, login or Asda credential fields.

After export, save the file paths back onto the `shopping_requests` record.

Acceptance gate:

- Markdown file created per request.

- JSON file created per request.

- File paths saved in database.

- Export content matches submitted quantities.

Commit suggestion:

`stage-5-markdown-json-export`

---

### Stage 6 — Warwick admin: requests and catalogue

Goal: Give Warwick a basic control panel.

Warwick tasks:

1. Open admin page.

2. View latest submitted requests.

3. Open/export Markdown and JSON paths.

4. Add a new item.

5. Edit a default quantity.

6. Deactivate an item and confirm it disappears from Mum's page.

Codex prompt:

Build a basic Warwick admin area.

Routes may be simple, for example:

- GET `/admin/requests`

- GET `/admin/catalogue`

- GET/POST `/admin/items/new`

- GET/POST `/admin/items/<id>/edit`

Requirements:

- Admin can view submitted shopping requests, newest first.

- Admin can view request details including item quantities and free text.

- Admin can see Markdown and JSON export file paths.

- Admin can add catalogue items.

- Admin can edit item display name, category, default quantity, notes and active status.

- Inactive items should not appear on Mum's shopping page.

- Keep the UI simple and functional. Pretty can wait.

Security for this stage:

- Add simple admin PIN protection if feasible.

- If not feasible in this stage, add a visible TODO and do not deploy publicly.

Acceptance gate:

- Warwick can manage catalogue without editing code.

- Warwick can view submitted requests.

- Inactive items are hidden from Mum page.

Commit suggestion:

`stage-6-warwick-admin-requests-catalogue`

---

### Stage 7 — Basic PIN protection and safer local configuration

Goal: Stop the app being casually open before VPS deployment.

Warwick tasks:

1. Set local PIN values in `.env`.

2. Confirm Mum page and admin page require expected access method.

3. Confirm `.env` is not committed.

4. Confirm `.env.example` documents the required settings.

Codex prompt:

Add basic access protection and environment configuration.

Requirements:

- Use `.env` for configuration.

- Provide `.env.example`.

- Add simple PIN protection for admin routes.

- Add either PIN protection or an unguessable private token route for the Mum page.

- Do not store the PIN in plain text in the database if there is a simple safe alternative.

- Keep the solution pragmatic for MVP, not enterprise identity management.

- Ensure `.env` is in `.gitignore`.

Document:

- how to set admin PIN

- how to set Mum access PIN/token

- how to run locally with env vars

Acceptance gate:

- Admin is not open without PIN/token.

- Mum page is not casually discoverable without intended access.

- Secrets are not committed.

Commit suggestion:

`stage-7-basic-access-protection`

---

### Stage 8 — Tests and manual QA checklist

Goal: Make the project less fragile before VPS deployment.

Warwick tasks:

1. Run tests.

2. Run the manual QA checklist.

3. Capture any issues as build-log notes.

4. Do not deploy until the core flow passes.

Codex prompt:

Add a lightweight test suite and manual QA checklist.

Automated tests should cover:

- database seed does not duplicate items

- main page loads

- submit creates request

- submit creates request items

- Markdown export is created

- JSON export is created

- inactive item does not appear on Mum page if practical

Add a manual QA checklist to README or `docs/manual-qa.md` covering:

- Mum page visible on phone-sized screen

- plus/minus buttons work

- quantity cannot go below zero

- Use usual shop works

- free text persists

- confirmation appears

- admin can view request

- exports exist

- no Asda login/payment/order-placement functionality exists

Acceptance gate:

- Tests pass.

- Manual checklist exists.

- README explains how to run tests.

Commit suggestion:

`stage-8-tests-and-manual-qa`

---

### Stage 9 — VPS deployment package

Goal: Prepare deployment without turning it into a Kubernetes pantomime.

Warwick tasks:

1. Choose VPS provider and create server.

2. Point a temporary domain/subdomain if available.

3. Follow deployment notes.

4. Confirm app runs on VPS.

5. Confirm admin is protected.

6. Confirm database and export paths are outside the repo if deploying properly.

Codex prompt:

Prepare the app for deployment to a small Ubuntu VPS.

Requirements:

- Add deployment documentation for Ubuntu.

- Add example systemd service file.

- Add example Caddyfile or Nginx config. Prefer Caddy if it keeps TLS simpler.

- Document where to store persistent data, suggested:

- `/var/lib/asdair-microsite/asdair.sqlite3`

- `/var/lib/asdair-microsite/exports/`

- Document how to create the app user.

- Document how to install dependencies.

- Document how to run database seed safely.

- Document how to restart the service.

- Document basic backup command for SQLite and exports.

- Do not require Docker unless there is a strong reason.

- Do not expose admin without authentication.

Acceptance gate:

- Deployment notes are specific enough for Warwick to follow.

- systemd example exists.

- reverse proxy example exists.

- backup command exists.

Commit suggestion:

`stage-9-vps-deployment-package`

---

### Stage 10 — Optional Claude Chrome handoff generator

Goal: Generate a copy/paste prompt for Warwick once the request-capture app works.

Warwick tasks:

1. Submit a request.

2. Generate handoff prompt.

3. Paste into Claude Chrome manually.

4. Confirm it prepares a basket only, never orders.

5. Decide later whether this should integrate with AsdAIr formally.

Codex prompt:

Add a Claude Chrome handoff prompt generator for submitted shopping requests.

Requirements:

- Generate `Claude Chrome Handoff - YYYY-MM-DD.txt` for each request or on demand from admin.

- The prompt must instruct Claude Chrome to prepare an Asda basket only.

- It must say: never place the order.

- It must say: Warwick remains responsible for final checkout.

- It must say: use Asda Favourites/Regulars first where available.

- It must ask Claude to return:

- items added

- items not found

- needs-decision items

- basket total excluding delivery

- substitutions suggested but not auto-applied

- notes suitable for AsdAIr Order History

- It must not assume direct Brain integration.

- It must not edit AsdAIr files.

Acceptance gate:

- Handoff text file is created.

- Admin can view or copy the handoff text.

- Handoff wording respects human-in-the-loop checkout.

Commit suggestion:

`stage-10-claude-chrome-handoff-generator`

---

### Stage 11 — Future integration decision gate

Goal: Decide what, if anything, plugs into AsdAIr/Fusion247 Brain after the app works.

Warwick tasks:

1. Use the app for at least one realistic test shop.

2. Review what output was useful.

3. Decide whether AsdAIr should consume exports directly, remain manual, or be left separate.

4. Only then update AsdAIr or Fusion247 control docs if explicitly approved.

Codex prompt:

Do not code yet.

Review the current AsdAIr Microsite App implementation and produce an integration-options note only.

Options to compare:

1. Keep app standalone; Warwick manually uses exports.

2. Generate Claude Chrome handoff only; no Brain integration.

3. Export Markdown/JSON into an AsdAIr inbox folder for manual review.

4. Later automated ingestion into Fusion247 Brain.

For each option, describe:

- benefits

- risks

- implementation effort

- security/privacy considerations

- whether it changes AsdAIr or Fusion247 governance

Do not edit AsdAIr files.

Do not edit /Hey Fusion.

Do not update the PRD or implementation plan.

Return a recommendation and wait for Warwick's decision.

Acceptance gate:

- Integration decision is documented before any Brain/AsdAIr changes.

- No uncontrolled scope creep.

Commit suggestion:

`stage-11-integration-options-note`

---

## Build log instruction

After each stage, update the project build log with:

- date

- stage completed

- Codex prompt used

- files changed

- tests run

- issues found

- next action

If a stage fails, log the failure rather than silently rewriting history. This app is allowed to be scrappy, but the learning trail is the CV gold.