# F247 AsdAIr Microsite App — Project ManagAIr Governance Review

Project ID: F247-ASDAIR-MICROSITE-001

Project name: AsdAIr Microsite App

Review date: 2026-07-07

Reviewer role: Project ManagAIr

Status: Approved to proceed as controlled app-build project

## Review summary

The project is approved as a controlled, Fusion247-adjacent application build.

It should be managed under 05_Projects but must not be treated as a core Fusion247 Brain PRD or implementation-plan workstream.

## Governance decision

Proceed with the AsdAIr Microsite App as a standalone app-build project.

The app may reference AsdAIr sample data and existing household-shopping rules, but it must not change AsdAIr instructions, prompts, logs or command routes during MVP build.

## Required boundaries

1. No /Hey Fusion update.

2. No Fusion247 PRD update.

3. No Fusion247 implementation-plan update.

4. No AsdAIr prompt change.

5. No automated Asda checkout.

6. No payment or credential storage.

7. Human-in-the-loop checkout remains with Warwick.

8. Visible MVP comes before integration design.

## Delivery-control approach

Use a lightweight workpackage plan rather than a full enterprise project pack.

The project does not need the full PMP/PRINCE2/CPMAI scaffold because it is a personal app build, not a client implementation. It does need enough control to avoid contaminating the Brain build or AsdAIr governance.

## Similarity to TubeAIR

TubeAIR pattern reused:

- controlled mini-project folder

- README

- workpackage plan

- build specification / prompt pack

- governance review

- source/reference boundary

TubeAIR pattern not reused:

- agent/command registration

- /hey fusion command routing

- CategorisAIr intake route

- PRD or implementation plan wiring

Reason: AsdAIr Microsite App is a visible application build, not a Brain command or source-ingestion skill.

## Main risks

### Risk 1 — Premature integration

The app could be dragged into the Brain before a visible working product exists.

Control: Build local/VPS MVP first. Keep integration TBD.

### Risk 2 — Accidental AsdAIr prompt drift

Referencing AsdAIr could lead to edits in the existing agent instructions.

Control: Reference map created. Existing AsdAIr docs read-only unless Warwick explicitly approves later.

### Risk 3 — Overengineering

The app could become a full grocery automation platform before the simple page exists.

Control: WP1 is visible clickable prototype. No checkout automation.

### Risk 4 — Security and privacy

A public app could expose household-shopping data or admin access.

Control: PIN/private access for MVP; no payment, Asda credentials or sensitive financial data.

### Risk 5 — CV value versus usability

Adding VPS/SQLite is useful for Warwick's CV, but the app must remain usable by Mum.

Control: UI acceptance criteria prioritise elderly-friendly design over technical cleverness.

## Acceptance criteria for governance gate 1

The next approved step is coding a local visible MVP with:

- Mum shopping page

- seeded item list

- plus/minus quantities

- free-text extras

- submit confirmation

- SQLite request capture

- Markdown/JSON export

- no Asda checkout integration

## Review outcome

Approved to proceed to WP1 and WP2.

Project ManagAIr note: This is a useful real-world application of Fusion247 thinking, but it must remain contained as an app project until Warwick deliberately approves any Brain/AsdAIr integration path.