Zapier route correction 2026-07-06

Before custom coding, test the existing Zapier automation route as the first feasibility path. WP0 is now: prove whether the connected route can create a full transcript Markdown source file. Only fall back to Codex/Python if that route cannot meet the transcript, timestamp, metadata and file-output requirements.

# F247 TubeAIR Workpackage Plan

Project ID: F247-YT-INGRESS-001

Project name: YouTube Transcript Ingress

Status: Draft workpackage plan

Created: 2026-07-06

Governance owner: Project Manager AI

Build agent/tooling: Codex, Python, Telegram Bot API, transcript extractor adapter

## Workpackage Summary

This mini-project is split into gated workpackages so the team proves transcript extraction before spending time on Telegram or wider automation.

## WP0 — Transcript Extraction Feasibility

Purpose: Prove that a YouTube URL can reliably produce a full transcript with timestamps and useful metadata.

Deliverables:

- Local command-line extractor.

- URL parser for standard, mobile, shortened and Shorts-style links.

- Transcript extraction adapter using youtube-transcript-api as the first candidate.

- Sample output Markdown file.

- Error handling notes for unavailable transcript, invalid URL, private/deleted video and extractor failure.

Acceptance criteria:

- Given a YouTube URL, when the extractor runs, then it creates a Markdown file with video metadata, source URL, video ID, transcript text, timestamps, capture date and transcript status.

- The extractor is tested against a manual-caption video, an auto-caption video, a no-caption video, a long video and an edge-case link.

- If transcript extraction fails, the system records a failure state rather than silently saving a link-only capture as successful.

Gate decision:

- If WP0 fails unreliably, pause Telegram work and choose a fallback route such as a paid transcript API, yt-dlp subtitle fallback, browser-extension extraction, or later audio transcription.

## WP1 — Markdown Source Generation

Purpose: Convert extracted transcript and metadata into a Fusion247-compatible Markdown source file.

Deliverables:

- YAML frontmatter template.

- Timestamped transcript body template.

- File naming convention.

- Pending review metadata for CategorisAIr.

- Local out/youtube folder writer.

Acceptance criteria:

- Markdown output includes source_type, capture_method, source_url, video_id, title, channel, published_date where available, captured_at, transcript_status, transcript_source, fusion_review_status, assigned_agent and next_agent.

- Transcript is preserved as source material, not replaced by a summary.

- The file is marked as pending_categorisair.

## WP2 — Telegram Capture Ingress

Purpose: Allow Warwick to trigger the workflow from Android or browser using Telegram.

Deliverables:

- Telegram bot created by Warwick via BotFather.

- Polling mode for MVP.

- Optional webhook mode for later deployment.

- Allowed user ID restriction.

- Command route: /hey fusion @youtubair [YouTube URL]

- Confirmation messages back to Telegram.

Acceptance criteria:

- Given Warwick sends /hey fusion @youtubair with a valid URL, the bot validates the sender, extracts the URL and triggers the transcript workflow.

- Invalid or unauthorised messages are rejected safely.

- The response tells Warwick whether extraction succeeded, failed, or transcript was unavailable.

## WP3 — Brain Inbox Writer

Purpose: Save completed transcript Markdown files into the Fusion247 intake location.

Deliverables:

- BrainWriter interface.

- LocalBrainWriter default.

- GoogleDriveBrainWriter later once Drive credentials/folder ID are configured.

- Queue/index file entry for CategorisAIr.

Acceptance criteria:

- Generated Markdown files are saved under the agreed Fusion inbox/source path.

- If Drive upload fails, a local copy is preserved and Telegram reports the warning.

- No credentials are stored in the repository.

## WP4 — Youtubair Agent Definition

Purpose: Create the agent/skill specification for the YouTube transcript capture specialist.

Deliverables:

- Agent definition document.

- Scope and non-scope boundaries.

- Command syntax.

- Required inputs and outputs.

- Failure handling.

- Handoff contract to CategorisAIr.

Acceptance criteria:

- Youtubair is clearly defined as a source capture/transcript preparation agent, not a Brain librarian or autonomous knowledge updater.

- The command /hey fusion @youtubair is recorded.

- Youtubair creates source files and queue entries only; living knowledge promotion remains with CategorisAIr and human review rules.

## WP5 — CategorisAIr Handoff

Purpose: Ensure completed transcript files enter the correct intake/review route.

Deliverables:

- Handoff rules.

- Intake queue convention.

- CategorisAIr review states.

- Candidate decisions list.

Acceptance criteria:

- Completed transcript source files are marked pending_categorisair.

- CategorisAIr can decide: ignore, keep as source only, promote to living note, update existing knowledge, create skill candidate, create agent improvement candidate or propose implementation-plan change.

- No living knowledge is automatically updated by the transcript capture workflow.

## WP6 — Project Closeout and Future Backlog

Purpose: Close the controlled fork and prevent uncontrolled expansion.

Deliverables:

- Completion checklist.

- Known limitations.

- Future backlog for browser extension, Drive direct upload, Git commit, Whisper fallback, dashboard and scheduled processing.

Acceptance criteria:

- MVP success condition is met or blockers are clearly recorded.

- Future ideas are captured as backlog, not built by default.

- Project Manager AI confirms the fork remained within intake infrastructure scope.

## Implementation Order

1. WP0 Transcript Extraction Feasibility.

2. WP1 Markdown Source Generation.

3. WP2 Telegram Capture Ingress.

4. WP3 Brain Inbox Writer.

5. WP4 Youtubair Agent Definition.

6. WP5 CategorisAIr Handoff.

7. WP6 Closeout and backlog.

## Key Constraint

Do not implement Telegram before transcript extraction is proven. The project is not valuable if it only captures links.