Zapier route correction 2026-07-06

The build prompt pack must not assume custom Python first. First test the existing Zapier automation route from ChatGPT. Codex should only build the custom service if the connected route cannot produce the required full transcript Markdown file with timestamps, metadata and pending CategorisAIr status.

# F247 TubeAIR Build Prompt Pack

Project ID: F247-YT-INGRESS-001

Status: Draft

Created: 2026-07-06

## Build Goal

Create a small Python service that accepts a video URL, retrieves the available transcript, creates a Fusion247 Markdown source file, and places it into the intake path for CategorisAIr review.

## Build Order

1. Prove transcript retrieval from a supplied URL.

2. Generate the Markdown source file.

3. Add Telegram command handling.

4. Add the Brain inbox writer.

5. Add a CategorisAIr queue marker.

## Repository Shape

fusion-youtubair/

README.md

AGENTS.md

.env.example

requirements.txt

src/

main.py

config.py

telegram_bot.py

youtube_parser.py

transcript_extractor.py

markdown_writer.py

brain_writer.py

drive_writer.py

categorisair_queue.py

tests/

test_youtube_parser.py

test_markdown_writer.py

test_transcript_extractor.py

docs/

mini_project_charter.md

workpackages.md

youtubair_agent.md

## Prompt 1 — Transcript Proof

Create the Python project and implement a command-line workflow first.

Requirements:

- Parse common video URL formats.

- Retrieve transcript text where available.

- Preserve timestamps where available.

- Generate Markdown with YAML frontmatter.

- Save files under out/youtube/.

- Handle invalid URL, unavailable transcript, private/deleted video and extractor failure.

- Include tests for URL parsing and Markdown generation.

- Do not add Telegram or Drive upload yet.

Fusion247 rules:

- Raw source files are immutable.

- Do not summarise instead of storing transcript.

- Do not update living knowledge.

- Mark files as pending_categorisair.

## Prompt 2 — Telegram Support

Extend the project with Telegram polling mode.

Requirements:

- Read configuration from environment variables.

- Only process messages from the allowed user.

- Detect video URLs in messages.

- Run the existing transcript workflow.

- Reply with clear success or failure status.

- Continue saving Markdown files locally.

- Update README.

## Prompt 3 — Brain Writer

Add a BrainWriter interface.

Requirements:

- Keep LocalBrainWriter as the default.

- Add GoogleDriveBrainWriter later.

- Never store credentials in the repository.

- If upload fails, keep the local Markdown file and report the warning.

## MVP Definition

The MVP is complete when Warwick sends /hey fusion @youtubair with a URL and a Markdown transcript source file appears in the Fusion intake location with metadata, timestamps and pending CategorisAIr status.

## Anti-Scope

Do not build dashboards, model routers, autonomous Brain updates, generic capture OS or complex hosting before the basic workflow works.