Zapier route correction 2026-07-06

Governance correction: Project Manager AI should require a first-pass feasibility check using the existing Zapier automation route before approving custom-code build effort. Custom code is approved only if the connected route cannot meet the full transcript-source requirements.

# Project Manager AI Governance Review

Project ID: F247-YT-INGRESS-001

Project name: YouTube Transcript Ingress

Review date: 2026-07-06

Reviewer role: Project Manager AI

Status: Approved as a controlled mini-project.

## Decision

Approved as an intake infrastructure spike because the current video-to-transcript workflow is slowing Fusion247 knowledge capture.

This is not approved as a broad agentic OS build. It is approved only as a small source-intake project.

## Conditions

1. Prove transcript retrieval before expanding the Telegram work.

2. Do not treat link-only capture as success.

3. Preserve raw transcript sources as evidence.

4. Youtubair creates source files and queue entries only.

5. CategorisAIr remains responsible for filing and promotion into living knowledge.

6. No living knowledge is updated automatically.

7. Future dashboard, browser extension, model routing and fallback transcription remain backlog items until MVP works.

## Approved Boundary

Folder boundary:

05_Projects/Project Fusion247/F247 YT Transcript Ingress/

Approved workstreams:

- transcript feasibility,

- Markdown source creation,

- Telegram command receiver,

- Brain inbox writer,

- Youtubair agent definition,

- CategorisAIr handoff.

## Verdict

Project Manager AI approves the controlled fork because it removes a critical intake bottleneck and supports the Brain build. It would not approve a Telegram-only build. It approves the transcript-to-inbox outcome.

## Next Action

Start WP0: Transcript Extraction Feasibility.