# F247 Implementation Plan

> Purpose: Turn the current Fusion247 Brain architecture into a staged, executable implementation plan. This plan follows the existing F247 principle that Google Drive proves the operating model first; Markdown/Obsidian/Git preserve the permanent knowledge asset; SQLite powers indexing and dashboards; and later hosted services provide always-online capture, search and execution.

---

## Metadata

- Date: 2026-07-02

- Document title: F247.implementation.plan

- Status: Active

- Confidence: Strong Candidate / Implementation Plan

- Related projects: [[Fusion247]] [[Fusion247 Brain]]

- Related topics: [[Google Drive]] [[CatogorAIsr]] [[Markdown]] [[Obsidian]] [[SQLite]] [[Git]] [[Telegram]] [[Vercel]] [[VPS]] [[Semantic Search]] [[Execution Brain]] [[Knowledge Brain]] [[Codex]]

- Knowledge maturity: Growing

---

## Executive Summary

Fusion247 should not start by building a polished app, dashboard or agent framework. The first useful implementation is a structured Brain workspace in Google Drive, because it is available now, readable by AI tools, and gives predictable places for commands, templates, sources, knowledge, daily notes, project plans and execution artefacts.

The long-term architecture remains Markdown-first and human-owned. Google Drive is the temporary working layer. Obsidian and Git become the durable local workspace when the laptop/local environment is available. SQLite is introduced later as a rebuildable companion database for indexing, provenance, task state, dashboards and semantic retrieval. Hosted services such as Vercel, Railway, Render or a VPS should only be introduced once the operating model is proven.

The implementation sequence is deliberately boring. Boring wins. Very annoying, but true.

---

## Guiding Principles

1. Markdown remains the canonical source of truth.

2. Raw sources are immutable.

3. Processed knowledge is living and may evolve.

4. SQLite is a generated/rebuildable companion layer, not the Brain.

5. Dashboards are views, not sources of truth.

6. Telegram/Hermes-style interfaces are capture channels, not the architecture.

7. Codex should build from structured work packages, tasks and acceptance criteria, not vibes alone.

8. The human sets direction, reviews, approves and judges; AI organises, indexes, routes and executes.

---

# Phase 0 — Google Drive Brain Workspace

## Objective

Create the first practical Fusion247 Brain workspace in Google Drive.

## Why this phase exists

Fusion247 currently needs operational clarity more than code. A folder structure gives AI tools predictable places to read from and write to, while giving Warwick visual cues and reducing reliance on remembering every command or skill.

## Create root folder

```text

Fusion247 Brain

```

## Create top-level folders

```text

00_System

01_Inbox

02_Sources

03_Knowledge

04_Daily

05_Projects

06_Execution

07_Outputs

08_Archive

```

## Folder purposes

### 00_System

Operating instructions, command files, route files, templates, indexes and governance.

Subfolders:

```text

commands

routes

templates

indexes

governance

```

### 01_Inbox

Temporary landing zone for unprocessed inputs.

Subfolders:

```text

unsorted

phone-capture

ai-chat-exports

voice-notes

links-to-process

```

### 02_Sources

Immutable raw source material.

Subfolders:

```text

transcripts

youtube

pdfs

articles

meetings

chatgpt-exports

claude-exports

raw-notes

```

### 03_Knowledge

Living processed knowledge derived from chats, sources and decisions.

Subfolders:

```text

architecture

decisions

current-state

open-questions

concepts

people

tools

references

```

### 04_Daily

Temporal event-log layer for daily notes.

Suggested structure:

```text

2026

07

Daily Note - 2026-07-02

```

### 05_Projects

Project-specific generated artefacts, plans, PRDs, design notes and build logs.

Suggested structure:

```text

Fusion247

PRD

plans

work-packages

design-notes

build-log

```

### 06_Execution

Tasks, work packages, acceptance criteria, Kanban state and review loops.

Subfolders:

```text

tasks

kanban

work-packages

acceptance-criteria

calendar-context

reviews

```

### 07_Outputs

Generated documents, reports, prompts, exports and publishable outputs.

### 08_Archive

Superseded, stale, experimental or inactive material.

## Acceptance criteria

- Root folder exists.

- All top-level folders exist.

- 00_System subfolders exist.

- Existing F247 operating docs are moved to the correct folders.

- Existing F247 architecture docs are moved into 03_Knowledge/architecture.

- Existing command/template docs are moved into 00_System.

---

# Phase 1 — Command Router and Templates

## Objective

Turn `/update brain` into a master command router that can invoke route-specific processing workflows.

## Core command

```text

/update brain

```

## Route files to create

```text

00_System/routes/update-brain-f247.md

00_System/routes/update-brain-daily.md

00_System/routes/update-brain-source.md

00_System/routes/update-brain-decision.md

00_System/routes/update-brain-task.md

```

## Template files to create

```text

00_System/templates/F247 Chat Download Template.md

00_System/templates/Daily Journal Template.md

00_System/templates/Source Processing Template.md

00_System/templates/Decision Log Entry Template.md

00_System/templates/Task Extraction Template.md

```

## Intended behaviour

```text

User command

↓

/update brain router

↓

Route selection

↓

Matching template

↓

Structured output

↓

Correct folder destination

```

## Acceptance criteria

- `/update brain` explains available routes.

- Each route file has a purpose, input expectations, output rules and destination folder.

- Each template produces Markdown-style output suitable for Google Drive now and Obsidian later.

- AI can use the router without Warwick needing to remember all route details.

---

# Phase 2 — Daily Notes and CatogorAIsr MVP

## Objective

Create the first working temporal context layer.

## Why this matters

Daily notes are not traditional journalling. They are event logs for AI. They give Fusion247 the missing “when” layer that model memory handles badly.

## Daily command

```text

update brain/daily

```

## Expected output

```text

04_Daily/YYYY/MM/Daily Note - YYYY-MM-DD

```

## Daily note should capture

- Events

- Thoughts

- Mood and energy

- Fusion247 ideas

- Work notes

- Health and training notes

- Relationship reflections where relevant

- Decisions

- Open loops

- Tasks

- Links and backlinks

## CatogorAIsr MVP metadata

```yaml

created: YYYY-MM-DD HH:mm

source: ChatGPT Project Chat / Google Drive / Telegram / Voice Note / Other

category: Fusion247 / Work / Health / Personal / Research / Other

type: architecture_note / decision / task / source_note / daily_note / reflection

confidence: final_decision / strong_candidate / exploratory / rejected

linked_projects:

- Fusion247 Brain

tags:

- example-tag

reviewed: false

```

## Acceptance criteria

- First daily note created successfully.

- Notes include timestamps and categories.

- Decisions and tasks can be extracted from daily notes.

- The last X days of notes can later be read by a State Skill.

---

# Phase 3 — Source Processing Route

## Objective

Separate immutable raw sources from processed knowledge.

## Source command

```text

update brain/source

```

## Source handling rule

Raw source material must not be edited. Processed knowledge is created separately and linked back to the source.

## Example workflow

```text

Transcript.network.chuck.hermes

↓

02_Sources/transcripts/

↓

update brain/source

↓

03_Knowledge/tools/Hermes.md

03_Knowledge/architecture/Agent Memory.md

03_Knowledge/architecture/Semantic Search.md

```

## Acceptance criteria

- Raw transcripts are moved or identified as sources.

- Processed notes preserve provenance.

- Knowledge notes include backlinks to source material.

- AI distinguishes source evidence from interpretation.

---

# Phase 4 — Current State, Decisions, Tasks and Open Questions

## Objective

Create the minimum operational knowledge set required before proposing PRD changes or giving Codex work.

## Core files to create

```text

03_Knowledge/current-state/current_state.md

03_Knowledge/decisions/decision_log.md

03_Knowledge/open-questions/open_questions.md

06_Execution/tasks/tasks.md

03_Knowledge/architecture/architecture.md

```

## Purpose of each file

### current_state.md

The latest compact description of what Fusion247 is, what has been decided, what is active, and what remains unresolved.

### decision_log.md

Human/AI-reviewed decisions with rationale, superseded ideas and review triggers.

### open_questions.md

Unresolved questions that should not be accidentally treated as decisions.

### tasks.md

Portable task ledger. This is the source of truth; Kanban is only a view.

### architecture.md

High-level architecture overview for future AI onboarding.

## Acceptance criteria

- Each core file exists.

- Each has a clear purpose and update rule.

- PRD changes are blocked until these files contain enough substance and Warwick has approved the direction.

---

# Phase 5 — Markdown / Obsidian / Git Migration

## Objective

Move from Google Drive staging into the permanent local-first Brain architecture.

## Target model

```text

Markdown = canonical source of truth

Obsidian = human workspace

Git = version history and reversibility

Google Drive = staging/source/reference layer

```

## Tasks

1. Create local Fusion247 Brain vault.

2. Mirror the Google Drive folder structure.

3. Export or convert Google Docs into Markdown.

4. Preserve provenance links back to Google Drive/source documents.

5. Initialise Git repository.

6. Create first commit.

7. Define backup strategy.

## Acceptance criteria

- Vault opens cleanly in Obsidian.

- Markdown files remain readable outside Obsidian.

- Git tracks changes.

- Google Drive docs are either migrated or clearly marked as staging copies.

---

# Phase 6 — SQLite Companion Database

## Objective

Create a rebuildable database layer for indexing, search, provenance, task state and dashboards.

## Principle

SQLite is not the Brain. SQLite is the map, index and operational cache.

## Minimum tables

```text

files

sources

notes

entities

relationships

decisions

tasks

projects

daily_logs

review_queue

embeddings

agent_runs

```

## Rebuild command

```text

fusion247 rebuild

```

## Rebuild responsibilities

1. Scan Markdown vault.

2. Index files and metadata.

3. Extract entities.

4. Extract links and backlinks.

5. Load tasks and decisions.

6. Validate provenance.

7. Identify stale/orphan/duplicate notes.

8. Refresh dashboard cache.

## Acceptance criteria

- Database can be deleted and rebuilt from Markdown/source material.

- No irreplaceable knowledge exists only in SQLite.

- AI can query structured state without manually reading every file.

---

# Phase 7 — Mobile Capture and Always-On Backend

## Objective

Add convenient capture and background processing once the knowledge model is proven.

## Preferred capture channel

Telegram first, because it is easier than WhatsApp and suitable for Android capture.

## Backend responsibilities

- Receive Telegram messages.

- Route messages into 01_Inbox/phone-capture.

- Trigger simple processing jobs.

- Run scheduled Brain refresh routines.

- Maintain SQLite index.

- Expose API for dashboard.

## Suggested backend stack

```text

Python + FastAPI

SQLite

Cron or simple worker

GitHub repository

Railway / Render / Hostinger VPS

```

## Acceptance criteria

- Telegram capture works.

- Messages land in the correct inbox path.

- Background process can run without the laptop being on.

- No permanent knowledge is trapped inside Telegram.

---

# Phase 8 — Dashboard / Cockpit

## Objective

Create an always-online visual cockpit over Fusion247 state.

## Suggested frontend

```text

Next.js on Vercel

```

## Dashboard views

### Today

- Current state

- Latest daily note

- Open loops

- Active tasks

- Calendar commitments

### Fusion247 Project

- Roadmap

- Work packages

- Decisions

- Open questions

- Next Codex-ready tasks

### Knowledge Health

- Unprocessed sources

- Orphan notes

- Stale docs

- Duplicate concepts

- Review queue

### Execution

- Proposed tasks

- Accepted tasks

- In progress

- Review required

- Done

### Semantic Search

- Ask the Brain

- Source-backed answers

- Related notes

- Decision history

## Acceptance criteria

- Dashboard reads from SQLite/API, not manually maintained duplicate data.

- Dashboard links back to Markdown/source documents.

- Dashboard is a view, not the source of truth.

---

# Phase 9 — Semantic Search and Agent Memory

## Objective

Add retrieval and memory without allowing those tools to own the Brain.

## Semantic search flow

```text

Markdown vault

↓

Chunking

↓

Embeddings

↓

Vector index

↓

Retriever

↓

Source-backed answer

```

## Agent memory principle

Honcho, Mem0, Zep or OpenMemory may help agents remember preferences, context and relevance signals, but they must not become the permanent knowledge store.

## Acceptance criteria

- Search results cite source notes or source documents.

- Agent memory can be disabled without destroying the Brain.

- Durable knowledge remains in Markdown.

---

# Phase 10 — Codex Execution Workflow

## Objective

Give Codex structured, approved work rather than vague intent.

## Minimum Execution Brain

```text

Vision

Roadmap

Goals

Work packages

Tasks

Acceptance criteria

Review states

Build log

```

## Task lifecycle

```text

Proposed

Accepted

Ready for Codex

In Progress

Review

Iteration Required

Done

Archived

```

## Codex-ready task must include

- Goal

- Context

- Files/folders affected

- Requirements

- Non-goals

- Acceptance criteria

- Test/check instructions

- Human review point

## Acceptance criteria

- Codex only works on Accepted or Ready for Codex tasks.

- Human approval exists before implementation.

- Outputs are reviewed and either accepted or sent back for iteration.

- Build log records what changed and why.

---

# Immediate Next Actions

1. Create `Fusion247 Brain` root folder in Google Drive.

2. Create the eight top-level folders.

3. Create `00_System` subfolders.

4. Move `/update brain` into `00_System/commands`.

5. Move `F247 Chat Download Template.md` into `00_System/templates`.

6. Move F247 architecture docs into `03_Knowledge/architecture`.

7. Create route docs for daily, source, decision, task and F247 processing.

8. Create `current_state.md`, `architecture.md`, `open_questions.md`, `tasks.md` and `decision_log.md`.

9. Run the first `update brain/daily` workflow.

10. Process the Network Chuck Hermes transcript via `update brain/source`.

---

# One-Line Architecture

```text

Google Drive proves the operating model. Markdown preserves the knowledge. SQLite powers the machinery. Vercel shows the cockpit. Codex builds the extensions.

```

---

# Future Review Triggers

Review this implementation plan when:

- The Google Drive folder structure exists.

- The first daily note is created.

- The first source-processing workflow is completed.

- The laptop/local development environment is available.

- Markdown/Obsidian/Git migration begins.

- SQLite schema is drafted.

- Telegram capture is ready to implement.

- Dashboard build begins.

- Codex receives its first Fusion247 work package.