# F247.skill.generate-support-handover

Status: active draft / candidate skill

Owner: Warwick

Purpose: generate Support handover outputs from project evidence, using the Support Handover Schema as the output contract.

## Core principle

The handover document is not the source of truth. It is a generated closure artefact built from project evidence.

## Inputs

Read, in this order:

1. Project ontology / approved project scaffold rules.

2. Project-specific write and verification log.

3. 01_Sources_Immutable for raw evidence.

4. 02_Processed_Notes for distilled source notes and extraction packets.

5. 07_Risks_Issues_Changes_Decisions for outstanding work, risks, issues, decisions, config changes and open questions.

6. 08_UAT_Training for training and UAT evidence, tagged by Work Package ID and Work Package Name.

7. 09_Reporting_QA_Comms / 01 Writes and 02 Verifications for write and QA evidence.

8. Work-package references and task indexes.

9. 10_Handover_Closure / Support Handover Schema - Markdown.

## Outputs

Generate a handover pack in 10_Handover_Closure. The output may be Markdown, Google Doc, PDF or another required customer/support format, but the Markdown schema remains the canonical output contract.

## Mandatory fields

The generated handover must cover:

- client details

- key contacts

- bespoke features and customisations

- outstanding work

- training log

- handover checklist

- handover concurrence

## Evidence requirements

Every material statement should cite source evidence where available:

- source_id

- register_id

- work_package_id

- work_package_name

- source transcript/email/document/note

- confidence value: confirmed / likely / needs review / not evidenced

## Training and UAT handling

Training and UAT evidence remains in 08_UAT_Training as a cross-project evidence layer. Do not create per-work-package training folders. Tag evidence by Work Package ID and Work Package Name.

## Handover concurrence

Do not require written signatures by default. Prefer a recorded handover meeting where PS, Support and CSM verbally concur. Record the transcript or meeting note as sign-off evidence. Written signatures are optional export artefacts only if Bellrock policy requires them.

## Checklist handling

Do not blindly tick boxes. Use:

- confirmed

- not confirmed

- not applicable

- needs human review

## Write and QA handling

A handover generation run is a write. The write agent must:

- create a write note in 09_Reporting_QA_Comms / 01 Writes

- add a pending_verification entry to the project write/verification log

- place generated handover output in 10_Handover_Closure

VerifAIr/QA must:

- verify generated handover against source evidence and schema

- place verification output in 09_Reporting_QA_Comms / 02 Verifications

- add a verification row to the project verification log

## Folder discipline

Do not create new project folders. If a required folder is absent from the approved scaffold, stop and ask Warwick or raise a schema change proposal.

## Failure mode

If evidence is missing, do not invent it. Mark the field as needs human review and state what evidence is missing.