# Location and QA routing update — 2026-07-10

This write/QA note has been moved into `09_Reporting_QA_Comms / 01 Writes` under the revised project-control pattern.

Current control pattern:

- `09_Reporting_QA_Comms / 01 Writes` = AI write reports, extraction notes and project write manifest evidence.

- `09_Reporting_QA_Comms / 02 Verifications` = VerifAIr / QA verification notes.

- `NPL Project Write and Verification Log` records the write as `NPL-WRITE-001` with verification status `pending_verification`.

Claude / VerifAIr QA instruction:

Verify the duplicate branch against this write note and source transcript, then append the verification outcome to the `verification_log` tab in the project write/verification log. Do not mark the original write as verified from the writer side.

---

# 2026-07-10-NPL-PTW-Training-extraction

Status: Completed extraction packet

Project: BRK-NPL-001 - NPL Concerto Implementation

Source ID: SRC-002

Source file: NPL _ Concerto - Permit to Work Training Session.vtt

Source type: Teams meeting transcript (VTT canonical)

Processed by: Project ManagAIr via ChatGPT using F247.skill.process-project-source-extraction v0.2

Register target: duplicated spreadsheet only - NPL Concerto - Project Registers - PTW session extraction branch - 2026-07-10

Work package: WP-014 - Permit To Work

## Processing method

Applied the three-pass extraction method required by F247.skill.process-project-source-extraction:

1. End-to-end read for topics, people, work package and session arc.

2. Sequential extraction into typed register rows.

3. Coverage sweep for governance markers, state changes, live configuration, deadlines, named people, unresolved items and source gaps.

## Rows added to duplicated register

- Sources: 1 new source row, SRC-002.

- Decisions: 14 new decision rows, NPL-D-015 to NPL-D-028.

- Actions: 19 new action rows, NPL-A-022 to NPL-A-040.

- Risks / Issues: 14 new rows, NPL-R-010 to NPL-R-023.

- Config Changes: 15 new config rows, NPL-C-008 to NPL-C-022.

- Open Questions: 11 new rows, NPL-Q-011 to NPL-Q-021.

- Milestones: 5 new rows, NPL-M-009 to NPL-M-013.

- Entities: 8 new rows, NPL-E-025 to NPL-E-032.

- Uncertainty: 9 new rows, NPL-U-012 to NPL-U-020.

## Key extraction themes

- Permit module/menu renamed to Booking My Contractor.

- Smart internal permit route should normally come from jobs, reactive jobs or PPMs using the G002 Permit to Work Request action.

- Site-user/scientist route remains through Booking My Contractor / NPL External Contractor logic.

- SSA143 is de-scoped/suppressed for now.

- Excavation Permit to Dig must be retained/re-enabled.

- HV electrical work should be separated from LV electrical and routed as high risk.

- General Works Permit is required for external contractors, with additional high-risk permits where applicable.

- The system creates one General Works Permit even when General Works plus a specific high-risk risk are selected.

- Issued permits are legal/controlled records and should not be amended after issue.

- Multi-day work versus 12-hour permit expiry remains an operational process risk.

- Supplier/operative model for Smart-used contractors remains partly unresolved.

- PPM permit flags alert but do not enforce permit creation.

- Final live/sandbox configuration state must be verified because the session moved across contexts.

## High-priority QA checks

1. Confirm original NPL Concerto - Project Registers was not edited.

2. Confirm all new SRC-002 rows exist only in the duplicated branch spreadsheet.

3. Review WP-014 tagging on new Decisions, Actions, Risks/Issues, Config, Questions and Milestones.

4. Check open uncertainties NPL-U-012 to NPL-U-020 before relying on the extracted data externally.

5. Validate final Smart supplier naming: Smart Managed Solutions and Smart Managed External Contractors.

6. Validate live vs sandbox config state for NPL-C-008 to NPL-C-022.

7. Confirm 15 July 2026 10:00 training invite list and whether the separate Permit actions/questionnaires session is needed.

## Known uncertainty

The user described this as today's Permit to Work session. The VTT Drive metadata is dated 2026-07-09 UTC. The register records this explicitly rather than silently normalising the date.

## Source lifecycle

After extraction, the VTT source was moved out of 00_Project_Inbox into 01_Sources_Immutable/meeting-transcripts.