# WP-002 — Project Management and Consultancy

Status: derived work-package reference

Canonical source: Rocketlane Project Plan Template v2

Source tab: Rocketlane

Source Phase/Task ID: 2

Source row: 32

Dynamic trigger: TEC_BMA_CON_ECPS_PROS_CON

Default duration: 365 days

Default effort: 135 hours / 18 days

## Purpose

This is the cross-project governance and delivery-management work package. It includes project management, administration, general consultancy, monthly reporting and project governance controls.

## Task Template

| Source Task ID | Task | Start Day | Duration | Owner Role | Effort | Billable | Category |

|---|---|---:|---:|---|---:|---|---|

| 2.1 | Workpackages Booked | 1 | 1 | Project Manager | 7h 30m | No | Project Management |

| 2.2 | Project Management | 1 | 365 | Project Manager | 90h | Yes | Project Management |

| 2.2.1 | Recurring PM Monthly Task | — | — | Project Manager | 0 | No | Project Management |

| 2.3 | Project Administration | 1 | 365 | Project Manager | 45h | Yes | Project Management |

| 2.3.1 | Recurring PM Admin Task | — | — | Project Manager | 0 | No | Project Management |

| 2.4 | General Consultancy | 28 | 365 | Implementation / Team Leader | 0 | Yes | Consultancy |

| 2.4.1 | Recurring Monthly WIP Report | 28 | 365 | Team Leader | 0 | No | Project Management |

| 2.5 | Project Governance | 28 | 365 | Project Manager / Team Leader / Customer | 0 | No | Project Governance |

| 2.5.1 | Decision Log | 28 | 365 | Project Team | 0 | No | Project Governance |

| 2.5.2 | Issue Log | 28 | 365 | Project Team | 0 | No | Project Governance |

| 2.5.3 | RAID Log | 28 | 365 | Project Team | 0 | No | Project Governance |

| 2.5.4 | Change / Variation Requests | 28 | 365 | Project Team | 0 | No | Project Governance |

## Standard Risks

| Risk | Suggested Mitigation |

|---|---|

| PM effort is under-budgeted for long-running delivery. | Track PM effort separately from implementation effort. |

| Decisions, issues or changes are lost across communication channels. | Maintain project register with decision, issue, RAID and change rows. |

| Governance meetings lack clear outputs. | Tie meetings to scope, budget, timeline, risks, issues and next actions. |

## Register Tags

- work_package_id: 2

- work_package_name: Project Management and Consultancy

- source_file: Rocketlane Project Plan Template v2

- source_sheet: Rocketlane