# WP-003 — Core Data

Status: derived work-package reference

Canonical source: Rocketlane Project Plan Template v2

Source tab: Rocketlane

Source Phase/Task ID: 3

Source row: 46

Dynamic trigger: TEC_BAS_CON_CDPS_PROS_CON

Default duration: 49 days

Default effort: 52.5 hours / 7 days

## Purpose

Core Data is the foundational Concerto data work package. It covers specification, data mapping, test data, full data, playback, training, UAT, sign-off and hypercare.

## Core Task Flow

- 3.1 Work Package Management (Core Data)

- 3.1.1 Core Data WP Hardbooked and Budget

- 3.1.2 Core Data Specification Agreed

- 3.1.3 Core Data Chat

- 3.2.1 Core Data Overview Session

- 3.3.1 Core Data Data Mapping Session

- 3.3.1 Core Data Test Data Collation

- 3.3.2 Core Data Test Data Validation and Load

- 3.3.2.1 Core Data Test Data Load

- 3.3.2.2 Core Data Test Data Playback Session

- 3.3.3 Core Data Full Data Collation

- 3.3.5 Core Data Full Data Validation and Load

- 3.3.5.1 Core Data Load Test Data

- 3.3.4 Core Data Full Data Playback Session

- 5.4.1 Core Data Training Session

- 3.5.1 Core Data UAT

- 3.5.2 Core Data Sign Off

- 4.3.4 Core Data Hyper Care

## Register Guidance

Generated project plans and registers must include:

- Work Package ID: 3

- Work Package Name: Core Data

- Source Task ID where a row is derived from the task flow above

- Source Task Name where a row is derived from the task flow above

## Standard Risk Prompts

- Data may not be supplied in the agreed format.

- Test data may expose gaps before full load.

- UAT may be delayed if playback is not formally accepted.

## Notes

This derived document keeps the task flow compact. The immutable source remains the full Rocketlane Project Plan Template v2 sheet.