# WP-006 — Case Management

Status: derived work-package reference

Canonical source: Rocketlane Project Plan Template v2

Source tab: Rocketlane

Source Phase/Task ID: 6

Source row: 128

Dynamic trigger: TEC_BAS_CON_ACMBO_PROS_CON

Default duration: 8 days

Default effort: 15 hours / 2 days

## Purpose

Case Management is a compact configuration-led work package covering overview, configuration, UAT, sign-off, go-live, hypercare and support handover.

## Core Task Flow

- 6.1 Work Package Management (Case Management)

- 6.1.1 Case Management WP Hardbooked and Budget

- 6.1.2 Case Management Specification Agreed

- 6.1.3 Case Management Chat

- 6.2.1 Case Management Overview Session

- 6.3 Case Management Configuration

- 6.3.1 Case Management

- 6.3.2 Template Document Queries

- 6.3.3 Query Creation

- 6.4.1 Case Management UAT

- 6.4.2 Case Management Sign Off

- 6.4.3 Case Management Go Live

- 6.4.4 Case Management Hyper Care

- 6.4.5 Case Management Hand Over to Support

## Register Guidance

Use Work Package ID `6` and Work Package Name `Case Management` on all generated plan and register rows.

## Standard Risk Prompts

- Configuration detail may not be agreed before build.

- Template queries may require customer input.

- UAT may be delayed if case examples are not available.