# WP-011 — Reporting

Status: derived work-package reference

Canonical source: Rocketlane Project Plan Template v2

Source tab: Rocketlane

Source Phase/Task ID: 11

Dynamic trigger: TBD_SOURCE_VALUE_MIXED

Default duration: 32 days

Default effort: 15 hours / 2 days

## Purpose

Reporting covers reporting requirements, scripts/reports/dashboards, training, UAT, sign-off, go-live, hypercare and support handover.

## Core Task Flow

- 11.2.1 Reporting Overview Session

- 11.2.2 Collate Reporting Requirements

- 11.2.3 Project Budgets

- 11.2.4 Deliver Scripts / Reports / Dashboards

- 11.3.1 Training Session 1

- 11.4.1 Reporting UAT

- 11.4.2 Reporting Sign Off

- 11.4.3 Reporting Go Live

- 11.4.4 Reporting Hyper Care

- 11.4.5 Reporting Hand Over to Support

## Register Guidance

Use Work Package ID `11` and Work Package Name `Reporting` on all generated plan and register rows. Surface trigger code as review required.

## Standard Risk Prompts

- Reporting requirements may be unclear or expand during delivery.

- Customer may not prioritise required reports early enough.

- Dashboard/report delivery may depend on data quality from other work packages.