# WP-012 — System Admin Training

Status: derived work-package reference

Canonical source: Rocketlane Project Plan Template v2

Source tab: Rocketlane

Source Phase/Task ID: 12

Dynamic trigger: TBD_SOURCE_VALUE_QUESTION_MARK

Default duration: 32 days

Default effort: 7.5 hours / 1 day

## Purpose

System Admin Training covers administration training, UAT, sign-off, hypercare and support handover for system administrator readiness.

## Core Task Flow

- 12.1.1 System Admin WP Hardbooked and Budget

- 12.2 System Admin Specification Agreed

- 12.1.2 System Admin Chat

- 12.2.1 Training Session 1

- 12.3 System Admin UAT

- 12.3.1 System Admin Sign Off

- 12.3.2 System Admin Hyper Care

- 12.3.3 Hand Over to Support

## Register Guidance

Use Work Package ID `12` and Work Package Name `System Admin Training` on all generated plan and register rows. Surface trigger code as TBD until confirmed.

## Standard Risk Prompts

- Administrator attendees may not be identified early enough.

- Training completion may not be formally recorded.

- Hypercare issues may reflect admin training gaps.