# WP-013 — Projects & Programmes Full

Status: derived work-package reference

Canonical source: Rocketlane Project Plan Template v2

Source tab: Rocketlane

Source Phase/Task ID: 13

Dynamic trigger: TEC_BAS_CON_PRPR_PROS_CON

Default duration: 39 days

Default effort: 90 hours / 12 days

## Purpose

Projects & Programmes Full covers project templates, settings, budgets, project data, training, UAT, sign-off, go-live, hypercare and support handover.

## Core Task Flow

- 13.2.1 Projects Overview Session 1

- 13.2.2 Projects Overview Session 2

- 13.3.1 Projects Setup

- 13.3.2 Projects Templates

- 13.3.3 Projects Settings and Config

- 13.3.4 Projects Config Playback

- 13.4.1 Client Collate Budget Data

- 13.4.2 Load Budget Data

- 13.4.3 Client Collate Project Data

- 13.4.4 Load Project Data

- 13.5.1 Training Session 1

- 13.5.2 Training Session 2

- 13.6.1 P&P Full UAT

- 13.6.2 P&P Full Sign Off

- 13.6.3 P&P Full Go Live

- 13.6.4 P&P Full Hyper Care

- 13.6.5 P&P Full Hand Over to Support

## Register Guidance

Use Work Package ID `13` and Work Package Name `Projects & Programmes Full` on all generated plan and register rows.

## Standard Risk Prompts

- Budget data and project data may require separate acceptance cycles.

- Template configuration may require multiple customer review loops.

- Training may need to cover both project setup and budget usage.