# WP-014 — Permit To Work

Status: derived work-package reference

Canonical source: Rocketlane Project Plan Template v2

Source tab: Rocketlane

Source Phase/Task ID: 14

Dynamic trigger: TEC_BCO_CON_PTW_PROS_CON

Default duration: 10 days

Default effort: 60 hours / 8 days

## Purpose

Permit To Work covers overview, data collation, data validation/load, configuration, training, UAT, sign-off, go-live, hypercare and support handover.

## Core Task Flow

- 14.2.2 Permit To Work Overview Session

- 14.3.1 Collate Permit to Work Data

- 14.3.2 Permit to Work Data Validation and Load

- 14.4 Permit to Work Configuration

- 14.5.1 Training Session 1

- 14.6.1 Permit To Work UAT

- 14.6.2 Permit To Work Sign Off

- 14.6.3 Permit To Work Go Live

- 14.6.4 Permit To Work Hyper Care

- 14.6.5 Permit To Work Hand Over to Support

## Register Guidance

Use Work Package ID `14` and Work Package Name `Permit To Work` on all generated plan and register rows.

## Standard Risk Prompts

- Permit workflows and approval responsibilities may not be agreed early enough.

- Customer process complexity may expand configuration scope.

- UAT must test real approval paths, not just screen navigation.