# WP-015 — Health & Safety

Status: derived work-package reference

Canonical source: Rocketlane Project Plan Template v2

Source tab: Rocketlane

Source Phase/Task ID: 15

Dynamic trigger: TEC_BCO_CON_HSIE_PROS_CON

Default duration: 18 days

Default effort: 22.5 hours / 3 days

## Purpose

Health & Safety covers H&S overview, configuration, playback, amendments, reporting, training, UAT, sign-off, go-live, hypercare and support handover.

## Core Task Flow

Use the `task_flow_index` tab in the Concerto Work Package Machine Index filtered to `wp_id = 15` as the authoritative task list.

Key delivery themes: H&S overview, configuration, playback, amendments, reporting, training, UAT and sign-off.

## Register Guidance

Use Work Package ID `15` and Work Package Name `Health & Safety` on all generated rows.

## Standard Risk Prompts

- Actions and reporting requirements may need clarification.

- Customer H&S stakeholders may need to validate workflow design.

- UAT may be delayed if realistic incident/event examples are unavailable.