# WP-016 — Asbestos Surveys

Status: derived work-package reference

Canonical source: Rocketlane Project Plan Template v2

Source tab: Rocketlane

Source Phase/Task ID: 16

Dynamic trigger: TEC_BCO_CON_SURAB_PROS_CON

Default duration: 20 days

Default effort: 22.5 hours / 3 days

## Purpose

Asbestos Surveys covers asbestos survey overview, configuration, importer training, train-the-trainer, UAT, sign-off, go-live, hypercare and support handover.

## Core Task Flow

Use the `task_flow_index` tab in the Concerto Work Package Machine Index filtered to `wp_id = 16` as the authoritative task list.

Key delivery themes: overview, configuration, importer training, train-the-trainer, UAT and sign-off.

## Register Guidance

Use Work Package ID `16` and Work Package Name `Asbestos Surveys` on all generated rows.

## Standard Risk Prompts

- Survey importer training may be missed if not planned separately.

- Asbestos data owners may not be available for UAT.

- Train-the-trainer evidence should be recorded for handover.