# WP-017 — Assurance Module

Status: derived work-package reference

Canonical source: Rocketlane Project Plan Template v2

Source tab: Rocketlane

Source Phase/Task ID: 17

Dynamic trigger: TEC_BCO_CON_ASSUR_PROS_CON

Default duration: 28 days

Default effort: 22.5 hours / 3 days

## Purpose

Assurance Module covers assurance overview, assurance data, user and role configuration, playback/admin session, end-user training, UAT, sign-off, go-live, hypercare and support handover.

## Core Task Flow

Use the `task_flow_index` tab in the Concerto Work Package Machine Index filtered to `wp_id = 17` as the authoritative task list.

Key delivery themes: assurance overview, data collation, user and role setup, admin playback, end-user training, UAT and sign-off.

## Register Guidance

Use Work Package ID `17` and Work Package Name `Assurance Module` on all generated rows.

## Standard Risk Prompts

- User and role design may delay readiness.

- Customer assurance owners may not be available for playback.

- Training scope may differ for administrators and end users.