# WP-018 — Fire Risk Assessment

Status: derived work-package reference

Canonical source: Rocketlane Project Plan Template v2

Source tab: Rocketlane

Source Phase/Task ID: 18

Dynamic trigger: TEC_BCO_CON_SURFI_PROS_CON

Default duration: 23 days

Default effort: 22.5 hours / 3 days

## Purpose

Fire Risk Assessment covers FRA overview, data collation, data validation/load, configuration, training, UAT, sign-off, go-live, hypercare and support handover.

## Core Task Flow

Use the `task_flow_index` tab in the Concerto Work Package Machine Index filtered to `wp_id = 18` as the authoritative task list.

Key delivery themes: overview, FRA data, configuration, training, UAT and sign-off.

## Register Guidance

Use Work Package ID `18` and Work Package Name `Fire Risk Assessment` on all generated rows.

## Standard Risk Prompts

- FRA data may not be ready or validated.

- Configuration may need customer fire-safety stakeholder input.

- UAT may require realistic survey records.