# WP-019 — Water Monitoring

Status: derived work-package reference

Canonical source: Rocketlane Project Plan Template v2

Source tab: Rocketlane

Source Phase/Task ID: 19

Dynamic trigger: TEC_BCO_CON_SURWM_PROS_CON

Default duration: 24 days

Default effort: 37.5 hours / 5 days

## Purpose

Water Monitoring covers water monitoring overview, data collation, validation/load, configuration, train-the-trainer, UAT, sign-off, go-live, hypercare and support handover.

## Core Task Flow

Use the `task_flow_index` tab in the Concerto Work Package Machine Index filtered to `wp_id = 19` as the authoritative task list.

Key delivery themes: overview, monitoring data, configuration, train-the-trainer, UAT and sign-off.

## Register Guidance

Use Work Package ID `19` and Work Package Name `Water Monitoring` on all generated rows.

## Standard Risk Prompts

- Water monitoring data may not be ready or validated.

- Customer compliance stakeholders may need to confirm process assumptions.

- Training may need to be scheduled around operational availability.