# WP-020 — Key Manager

Status: derived work-package reference

Canonical source: Rocketlane Project Plan Template v2

Source tab: Rocketlane

Source Phase/Task ID: 20

Dynamic trigger: TEC_BAS_CON_KEYM_PROS_CON

Default duration: 22 days

Default effort: 26.25 hours / 3.5 days

## Purpose

Key Manager covers key manager overview, data collation, data validation/load, configuration, training, UAT, sign-off, go-live, hypercare and support handover.

## Core Task Flow

Use the `task_flow_index` tab in the Concerto Work Package Machine Index filtered to `wp_id = 20` as the authoritative task list.

Key delivery themes: overview, key manager data, configuration, training, UAT and sign-off.

## Register Guidance

Use Work Package ID `20` and Work Package Name `Key Manager` on all generated rows. The source contains a copied task ID; the task_flow_index normalises this with a note.

## Standard Risk Prompts

- Key data may not be complete or validated.

- Source task numbering contains a copied artefact that should be checked during QA.

- Customer key-management owner availability may affect sign-off.