# WP-021 — CAFM Stock

Status: derived work-package reference

Canonical source: Rocketlane Project Plan Template v2

Source tab: Rocketlane

Source Phase/Task ID: 21

Dynamic trigger: TEC_BMA_CON_CAFMST_PROS_CON

Default duration: 27 days

Default effort: 30 hours / 4 days

## Purpose

CAFM Stock covers stock overview, stock data, data validation/load, configuration, training, UAT, sign-off, go-live, hypercare and support handover.

## Core Task Flow

Use the `task_flow_index` tab in the Concerto Work Package Machine Index filtered to `wp_id = 21` as the authoritative task list.

Key delivery themes: stock data, configuration, training, UAT and support handover.

## Register Guidance

Use Work Package ID `21` and Work Package Name `CAFM Stock` on all generated rows.

## Standard Risk Prompts

- Stock data may not be available in a usable import structure.

- Customer stock owners may need to agree warehouse/location assumptions.

- UAT may require representative stock scenarios.