# WP-022 — Condition Surveys

Status: derived work-package reference

Canonical source: Rocketlane Project Plan Template v2

Source tab: Rocketlane

Source Phase/Task ID: 22

Dynamic trigger: REVIEW_SOURCE_APPEARS_COPIED_FROM_STOCK

Default duration: 57 days

Default effort: 60 hours / 8 days

## Purpose

Condition Surveys covers overview, element list, sample data, full condition survey data, configuration, training, UAT, sign-off, go-live, hypercare and support handover.

## Core Task Flow

Use the `task_flow_index` tab in the Concerto Work Package Machine Index filtered to `wp_id = 22` as the authoritative task list.

Key delivery themes: element list, sample condition survey data, full data, configuration, training, UAT and sign-off.

## Register Guidance

Use Work Package ID `22` and Work Package Name `Condition Surveys` on all generated rows. Source trigger code requires review.

## Standard Risk Prompts

- Condition survey data volume may require staged acceptance gates.

- Element list and sample data should be signed off before full load.

- Source trigger appears copied and should be QA checked.