# WP-023 — Facet Surveys

Status: derived work-package reference

Canonical source: Rocketlane Project Plan Template v2

Source tab: Rocketlane

Source Phase/Task ID: 23

Dynamic trigger: TEC_BAS_CON_SURFS_PROS_CON

Default duration: 43 days

Default effort: 22.5 hours / 3 days

## Purpose

Facet Surveys covers facet survey overview, facet survey data, validation/load, playback, full load, configuration, training, UAT, sign-off, go-live, hypercare and support handover.

## Core Task Flow

Use the `task_flow_index` tab in the Concerto Work Package Machine Index filtered to `wp_id = 23` as the authoritative task list.

Key delivery themes: facet survey data, physical condition, functional suitability, space utilisation, quality, statutory requirements and environmental management.

## Register Guidance

Use Work Package ID `23` and Work Package Name `Facet Surveys` on all generated rows. Source contains copied Condition Surveys labels in places.

## Standard Risk Prompts

- Source contains copied labels that should be checked before customer issue.

- Survey categories may need customer confirmation.

- UAT requires sample survey outputs agreed with customer stakeholders.