# WP-024 — Mobile Surveys

Status: derived work-package reference

Canonical source: Rocketlane Project Plan Template v2

Source tab: Rocketlane

Source Phase/Task ID: 24

Dynamic trigger: TBD_SOURCE_VALUE_QUESTION_MARK

Default duration: 27 days

Default effort: 26.25 hours / 3.5 days

## Purpose

Mobile Surveys covers mobile survey overview, data collation, data validation/load, configuration, training, UAT, sign-off, go-live, hypercare and support handover.

## Core Task Flow

Use the `task_flow_index` tab in the Concerto Work Package Machine Index filtered to `wp_id = 24` as the authoritative task list.

Key delivery themes: mobile survey data, configuration, training, UAT and sign-off.

## Register Guidance

Use Work Package ID `24` and Work Package Name `Mobile Surveys` on all generated rows. Flag the trigger code as unresolved.

## Standard Risk Prompts

- Mobile survey trigger code is unresolved in the source.

- Customer survey process may require field-user validation.

- Training and UAT should include realistic mobile usage scenarios.