# WP-026 — Service Master

Status: derived work-package reference

Canonical source: Rocketlane Project Plan Template v2

Source tab: Rocketlane

Source Phase/Task ID: 26

Dynamic trigger: TBD_SOURCE_VALUE_QUESTION_MARK

Default duration: 27 days

Default effort: 26.25 hours / 3.5 days

## Purpose

Service Master covers service master overview, data collation, data validation/load, configuration, training, UAT, sign-off, go-live, hypercare and support handover.

## Core Task Flow

Use the `task_flow_index` tab in the Concerto Work Package Machine Index filtered to `wp_id = 26` as the authoritative task list.

Key delivery themes: service master data, configuration, training, UAT and sign-off.

## Register Guidance

Use Work Package ID `26` and Work Package Name `Service Master` on all generated rows. Source contains copied Mobile Survey key-event labels and unresolved trigger code.

## Standard Risk Prompts

- Source key-event labels appear copied and should be QA checked.

- Service master data ownership may need confirmation.

- UAT may require agreed service examples.