# WP-027 — Wiggle Desk

Status: derived work-package reference

Canonical source: Rocketlane Project Plan Template v2

Source tab: Rocketlane

Source Phase/Task ID: 27

Dynamic trigger: TEC_PSE_WIG_WIGD_PROS_SUP

Default duration: 27 days

Default effort: 26.25 hours / 3.5 days

## Purpose

Wiggle Desk covers Wiggle Desk overview, data collation, data validation/load, configuration, training, UAT, sign-off, go-live, hypercare and support handover.

## Core Task Flow

Use the `task_flow_index` tab in the Concerto Work Package Machine Index filtered to `wp_id = 27` as the authoritative task list.

Key delivery themes: overview, data, configuration, training, UAT, sign-off and support handover.

## Register Guidance

Use Work Package ID `27` and Work Package Name `Wiggle Desk` on all generated rows.

## Standard Risk Prompts

- Support and service expectations should be confirmed before handover.

- Customer owner availability may affect UAT and sign-off.

- Any Wiggle-specific support boundaries should be recorded in the project register.